FORMAL ACQUISITION PLAN TEMPLATE

(As prescribed by FAR Subpart 7.1, DFARS Subpart 207.1

and AFARS Subpart 5107.1)

This template is a format tool to assist in drafting a formal acquisition plan (AP). In accordance with DFARS 207.103(d)(i), a written AP is required for:

- “All acquisitions for development, as defined in FAR 35.001, when the total life-cycle costs exceeds $10 Million or more;

- Acquisition for production or service requirements when the total cost of all contracts for the acquisition program is estimated at $50 Million or more for all years or $25 Million or more for any fiscal year; and

- Any other acquisition considered appropriate by the department or Agency.”

For Army Acquisition Executive – designated special interest acquisitions, the Assistant Secretary of the Army (Acquisition, Logistics and Technology) or the Deputy Assistant Secretary of the Army (Procurement) must approve the acquisition plans (AFARS 5107.103-90(2)(c)).

Written plans are not required in acquisitions for a final buy out or one-time buy. The terms "final buy out" and "one-time buy" refer to a single contract that covers all known present and future requirements. This exception does not apply to a multiyear contract or a contract with options or phases.

Notes on the preparation of the AP:

- The level of detail in the AP will vary with the complexity, mission criticality, risk level, visibility, type of contract and dollar value of the requirement.

- The AP shall be based on market research that must support the competitive process.

- The entire acquisition team should participate throughout the planning process from the initial draft of the performance work statement (PWS)/specifications to completion of the plan.

- The AP must take into consideration budgeting limitations, legal aspects of the contemplated terms and conditions, scheduling requirements/estimated contract performance period necessary to meet mission needs, and anticipated source selection techniques and evaluation criteria.

- Use charts and tables whenever possible to illustrate details.

- If the topic is not applicable to the acquisition, briefly address it in the acquisition plan, but annotate as Not Applicable (N/A) with a brief explanation as to why.

- Approved program documents, such as requirements documents, memoranda of understanding, business case analysis, determination and findings, justification of procurement method, etc., can be referenced but must be attached to the acquisition plan.

- Include a Table of Contents for the AP.

- This template is based on guidance provided by FAR 7.105 and DFARS PGI 207.105. Also see MAP APP Planning and Presolicitation Module 1.5 Acquisition Planning

Additional instruction as to how the acquisition plan should be compiled is provided in italicized text. Do not include the instruction language in the resulting document.

## A. Acquisition Background and Objectives --

### 1. Statement of need. (FAR 7.105(a)(1) and DFARS PGI 207.105)

Introduce the plan by a brief statement of need. Summarize the technical and contractual history of the acquisition. Discuss feasible acquisition alternatives, the impact of prior acquisitions on those alternatives, and any related in-house effort.

Why is this program or contractual action being done? What is going to be accomplished?

The statement of need must provide a comprehensive description of the Client’s need for the requirement(s) and describe why the acquisition is necessary. In deciding whether or not an AP is necessary, the acquisition team must take into consideration existing contracting tools and include a narrative in the AP that describes why those tools will not satisfy the Client’s need(s). You may include in the AP a brief summary chart or table that depicts the existing contractual history (e.g., history using single or multiple awards, along with the remaining capacity of those contract(s), if any). Keep in mind that opportunities to expand on this subject are available elsewhere under Section A of the AP (e.g., item (4) Capability or performance, item (5) Delivery or performance-period requirements, etc.). The requirement must specify the minimum needs of the Government and must not unduly limit the ability of small business firms to complete (see FAR 7.103 (c)).

For the acquisition of IT, describe the generation of the equipment or service, discuss the acquisition history of any equipment or service being replaced, and discuss the method used to procure existing IT for this program.

A discussion on feasible acquisition alternatives is also required in this section. The discussion should describe the process and results of evaluating the objectives of the procurement, what acquisition alternatives were considered by the AP acquisition team, how each alternative fulfills the Client’s statement of need, and the resulting impact on stakeholders.

The DFARS PGI also requires that each AP address the following information (see DFARS PGI 207.105(a)(1)):

- Applicability of an acquisition decision document, a milestone decision review, or a service review, as appropriate.

- The date approval for operational use has been or will be obtained. If waivers are requested, describe the need for the waivers.

- A milestone chart depicting the acquisition objectives.

- Milestones for updating the acquisition plan. Indicate when the plan will be updated. Program managers should schedule updates to coincide with Defense Acquisition Board (DAB) reviews and the transition from one phase to another (e.g., system development and demonstration to production and deployment).

- Supplies and services. To determine if acquisitions for supplies or services are covered by DFARS Subpart 208.7, acquisition officials shall use the AbilityOne Program Procurement List published by the Committee for Purchase From People Who Are Blind or Severely Disabled at http://www.abilityone.gov/procurement_list/index.html (see FAR Subpart 8.7).

APs may include “N/A” for item (A) and (B) above. Item (C) above must include information regarding the acquisition milestone (e.g., planned date for staffing (if applicable), planned date to have the plans/specs (Statement of Work [SOW]) ready for inclusion in the solicitation, planned date for commencement of work. The milestone schedule should be provided to the contracting acquisition team member by the technical acquisition team member. The acquisition milestone schedule should be coordinated with the Client and the acquisition milestone schedule included under Part B, plan of action, milestones for the acquisition cycle (see FAR 7.105(b)(20)).

2. Applicable conditions. (FAR 7.105(a)(2))

State all significant conditions affecting the acquisition, such as --

(i) Requirements for compatibility with existing or future systems or programs and

(ii) Any known cost, schedule, and capability or performance constraints.

The discussion on compatibility in this section of the AP must identify whether the proposed acquisition is a new requirement or will be used to supplement an existing requirement. Compatibility issues for a new supply requirement may, for example, require the Government to provide property or information for existing systems.

This section must also discuss constraints; that is, the restrictions or limitations that may affect the acquisition – specifically in terms of cost, schedule, capability or performance – and the steps taken to reduce or eliminate them. For example, the inability to estimate annual funding levels in future years to support the acquisition of the proposed item is a cost constraint; a schedule constraint may result when the delivery of the proposed item/service negatively affects various existing delivery schedules. Issues such as performing in harsh environmental conditions or labor shortages are examples of capability or performance constraints.

Include any significant condition that negatively impacts small business participation and documents why alternatives that would promote small business participation are not suitable.

### 3. Cost. (FAR 7.105(a)(3))

Set forth the established cost goals for the acquisition and the rationale supporting them, and discuss related cost concepts to be employed, including, as appropriate, the following items:

(i) Life-cycle cost. Discuss how life-cycle cost will be considered. If it is not used, explain why. If appropriate, discuss the cost model used to develop life-cycle-cost estimates.

(ii) Design-to-cost. Describe the design-to-cost objective(s) and underlying assumptions, including the rationale for quantity, learning curve, and economic adjustment factors. Describe how objectives are to be applied, tracked, and enforced. Indicate specific related solicitation and contractual requirements to be imposed.

(iii) Application of should-cost. Describe the application of should-cost analysis to the acquisition (see FAR 15.407-4).

These items are explained in further detail below:

Life-Cycle Cost

FAR 7.101 defines life-cycle cost as the total cost to the Government of acquiring, operating, supporting, and (if applicable) disposing of the items being acquired).

Describe in the AP the life-cycle costs for the acquisition or program. Include in the discussion whether or not certified cost/pricing data will be required from offerors/bidders, whether the strategy will involve the use of a Multiple Award Indefinite Delivery/Indefinite Quantity Contract, or a Single Award Indefinite Delivery/Indefinite Quantity Contract. Describe what price analysis method (see FAR Subpart 15.4) the Government will use to evaluate price proposals. Include in the discussion whether or not the Government will consider industry pricing methods (e.g., Davis-Bacon Wage Determinations, RS Means, Professional Labor Price Indexes, and Service Contract Act).

When acquiring tents or other temporary structures, consider total life-cycle costs in accordance with DFARS 215.101. (DFARS PGI 207.105(3)(i))

Design-to-Cost

Design-to-cost objectives may include consideration for achieving affordable design/build and site-adapt projects by employing methods that incorporate the Client’s desired objectives of affordability and competitive pricing early in the project development stage. This objective may require the acquisition team to coordinate with the Client to establish and allocate target design costs to a level where costs can be effectively managed (e.g., design to cost limits). The acquisition team must be committed to the development of realistic, obtainable target design costs, stability and management of project requirements, must seek to avoid “scope creep” and will obtain an understanding of the project cost drivers. Consideration of cost drivers is key when establishing coordination with the design-build Contractor or A-E firms, so that the plan/specifications are “value engineered” to focus on cost reduction as requested by the Client. The acquisition team must employ creative exploration of concept and design alternatives as a basis for developing lower cost design approaches, and must employ continuous improvement through value engineering to improve project value over the long term.

Under this concept, cost is a design constraint during the design and development phases and a management discipline throughout the acquisition and operation of the system of the system or equipment. See the Defense Acquisition Guidebook for further information.

Should-Cost

Per FAR 15.407-4(b)(2) a program should-cost review should be considered, particularly in the case of a major system acquisition, when some initial projection has already taken place; the contract will be awarded on a sole source basis; there are future year production requirements for substantial quantities of like items; the items being acquired have a history of increasing costs; the work is sufficiently defined to permit an effective analysis and major changes are unlikely; sufficient time is available to plan and adequately conduct the should-cost review; and personnel with the required skills are available or can be assigned for the duration of the should-cost review.

Should-cost reviews evaluate the economy and efficiency of the Contractor’s existing work force, methods, materials, facilities, operating systems, and management. A multi-functional team of Government contracting, contract administration, pricing, audit, and engineering representatives accomplishes these reviews.

Business Case Analysis: In addition to the above costs, ensure that the business case analysis is performed and summarized in this section.

For services, include the cost benefit analysis/business case analysis, if required to be performed. (See MAP APP Planning and Presolicitation Module 1.1.2 Requirements for Services)

Independent Government Estimate (IGE): Include a summary of the IGE in this section of the AP. Explain the methodology utilized to create the IGE. The projected expenditure for the proposed acquisition based upon the IGE is shown below:

Period	Costs	Performance

Base Year	$0.00	MM/DD/YYYY through

MM/DD/YYYY

1st Option Year          	$0.00	MM/DD/YYYY through

MM/DD/YYYY

2nd Option Year           $0.00	MM/DD/YYYY through

MM/DD/YYYY

3rd Option Year           $0.00 	MM/DD/YYYY through

MM/DD/YYYY

4th Option Year          	$0.00 	MM/DD/YYYY through

MM/DD/YYYY

52.217-8 Option        	$0.00 	MM/DD/YYYY through

MM/DD/YYYY

Total          	$0.00

4. Capability or Performance. (FAR 7.105(a)(4))

Specify the required capabilities or performance characteristics of the supplies or the performance standards of the services being acquired and state how they are related to meet the need.

Items to include and/or consider: Generally, describe the type and scope of the contract(s) that will be used to satisfy the statement of need, specific detail will be provided in section B2, Competition. Describe the range in scope in terms of performance (SOW/PWS) including the geographical area of the contract(s).

### 5. Delivery or performance-period requirements. (FAR 7.104(a)(5))

Describe the basis for establishing delivery or performance-period requirements (see FAR Subpart 11.4). Explain and provide reasons for any urgency if it results in concurrency of development and production or constitutes justification for not providing for full and open competition.

The time of delivery or performance is an essential contract element and must be clearly stated in the AP. Contracting Officers must ensure that delivery or performance schedules are realistic and meet the requirements of the acquisition (see FAR 11.401(a)).

FAR Subpart 11.4 provides guidance on factors that will need to be considered in establishing these objectives, and the AP acquisition team must ensure schedules are not unreasonably difficult to achieve, do not restrict competition, do not negatively impact the ability of small business firms to compete or result in higher contract prices. Describe any urgency issues that impact performance or delivery requirements.

### 6. Trade-offs. (FAR 7.105(a)(6))

Discuss the expected consequences of trade-offs among the various cost, capability or performance, and schedule goals.

An effective acquisition approach must consider the best balance among key elements of the acquisition. Management of the acquisition in a manner responsive to changing conditions such as fiscal, schedule, technical, or regulatory constraints is critical to satisfying the acquisition need.

The trade-off discussion must address the expected benefit/consequences of the identified trade-off(s). For example, a potential benefit of a multiple award approach (compared to a single award approach) may indicate substantial cost savings to the Agency. A potential risk to a multiple award approach may be a lack of qualified firms.  The trade-off discussion must document what will be done to address each identified benefit and the associated risk to proceeding with the proposed acquisition approach. The trade-off decision must represent the best interest of the Government.

This discussion is not similar to any tradeoff(s) anticipated from a best value selection as annotated under FAR Part 15.

### 7. Risks. (FAR 7.105(a)(7))

Discuss technical, cost, and schedule risks and describe what efforts are planned or underway to reduce risk and the consequences of failure to achieve goals. If concurrency of development and production is planned, discuss its effects on cost and schedule risks.

Risk is a measure of the ability to achieve overall acquisition objectives within defined cost, schedule, and performance constraints. The goal of early assessment of acquisition risks and strategies is to achieve an effective balance among technical/performance and cost and schedule risks.

This section is predominantly a discussion dealing with the relationship between two components of risk: the probability of the risk occurring, and the consequence of the risk occurring as it relates to the fulfilling the acquisition statement of need.

The discussion of risk in this section of the AP must:

- Identify potential sources of risk, to include technical, performance, schedule, and cost. Examples of risk may include identified/known labor shortages in the geographical areas for contract performance and use of unrestricted solicitations (which may limit prime awards to small business concerns);

- Describe the mitigation strategy(ies) that will be employed to reduce the impact of the identified sources of risk from affecting the acquisition (e.g., increased subcontracting goals under unrestricted solicitations, evaluating prime Contractor’s compliance with approved subcontracting plans, public notices regarding labor shortages, etc.); and

- Explain the consequences to the acquisition and schedule if the risk occurs.

For instance, if based on market research results, a multiple award approach acquisition approach is planned wherein the majority of the planned acquisitions may be awarded to other than small business concerns (due to the size and complexity of the technical requirement, the magnitude of the acquisition, lack of identified qualified small business sources, or any other acquisition considerations that results from the market research), the AP must describe the identified risk (e.g., limitation of awarding to small business concerns); explain why the risk exists (e.g., lack of identified capable small business concerns) and describe what efforts the contracting office will conduct to increase participation by small business concerns (e.g., include an evaluation factor for award that will consider firm’s past performance in complying with approved subcontracting plan(s)).

### 8. Acquisition Streamlining. (FAR 7.105(a)(8) and DFARS PGI 207.105(a)(8))

If specifically designated by the requiring agency as a program subject to acquisition streamlining, discuss plans and procedures to --

(i) Encourage industry participation by using draft solicitations, presolicitation conferences, and other means of stimulating industry involvement during design and development in recommending the most appropriate application and tailoring of contract requirements;

(ii) Select and tailor only the necessary and cost-effective requirements; and

(iii) State the timeframe for identifying which of those specifications and standards, originally provided for guidance only, shall become mandatory.

Streamlining includes efforts that result in more efficient and effective use of resources. This includes ensuring that only necessary and cost-effective requirements are included, at the most appropriate time in the acquisition cycle, in solicitations and resulting contracts.

Discuss (if applicable) plans and procedures to:

- Distribute draft specifications, draft SOW/PWS(s), and draft RFPs to industry for comment;

- Conduct industry day forums, pre-solicitation and/or pre-proposal conferences;

- Evaluate only the discriminators, limiting the size of proposals and the number of people on the evaluation team

- Limit the number of levels of approvals required for decision making

- Consider use of oral presentations from offerors

In accordance with DFARS PGI 207.105(a) (*), see DoDD 5000.1, The Defense Acquisition System, and the Defense Acquisition Guidebook. Additionally, DoD 5000.2-R, Mandatory Procedures for Major Defense Acquisition Programs (MDAPs) and Major Automated Information System (MAIS) Acquisition Programs, contain policy direction on acquisition streamlining. Finally, see MIL-HDBK 248-D, Acquisition Streamlining, for guidance on streamlining performance requirements, the technical package, and the contract strategy.

B. Plan of Action –

### 1. Sources. (FAR 7.105(b)(1))

Indicate the prospective sources of supplies or services that can meet the need. Consider required sources of supplies or services (see FAR Part 8) and sources identifiable through databases including the Governmentwide database of contracts and other procurements instruments intended for use by multiple agencies available at https://www.contractdirectory.gov/contractdirectory/. Include consideration of small business, veteran-owned small business, service-disabled veteran-owned small business, HUBZone small business, small disadvantaged business, and women-owned small business concerns (see FAR Part 19), and the impact of any bundling that might affect their participation in the acquisition (see FAR 7.107) (15 U.S.C. 644(e)). When the proposed acquisition strategy involves bundling, identify the incumbent contractors and contracts affected by the bundling. Address the extent and results of the market research and indicate their impact on the various elements of the plan (see FAR Part 10).

Discuss the potential applicability and use of Government sources, such as Federal Prison Industries, Inc (UNICOR) and AbilityOne, to satisfy the requirement.

This section of the AP must address the following:

- Describe the extent and results of the market research that was conducted to determine if sources capable of satisfying the needs or requirements of the acquisition are available; Include the applicable North American Industry Classification System (NAICS) code(s) and the Competitive Demonstration Program (if applicable).

- Ensure adequate consideration was extended to the utilization of small business concerns including consideration of the assigned small business goals.

- Address bundling and consolidation of contract requirements issues, if applicable.

Market Research

A critical element of each AP is the identification (based on market research) of prospective sources for fulfilling the program statement of need/requirement. FAR 7.102 states that - Agencies shall perform acquisition planning and conduct market research (see FAR 10.001and DFARS 210.001) for all acquisitions. This section of the AP will be based on the market research conducted by the Client (may also include market research conducted by the contracting office) and will describe how the Client plans to fulfill the Statement of Need as annotated under Section A, Acquisition Background and Objectives.

Market research (see FAR 5.101 (methods of disseminating information), FAR 10.001, and FAR 11.002) is the process of collecting and analyzing information on industry capabilities, interest/availability and past performance in fulfilling the program statement of need/requirement. The extent of market research that is needed will vary depending on such factors as urgency of the need, estimated dollar value of the acquisition, complexity of the requirement, historical purchases of the item, and whether recent and relevant research on similar requirements exists. Techniques for conducting market research are contained under FAR 10.002(b)(2) and MAP APP Planning and Presolicitation Module 1.4.2. Market research should be current as of the date of submission of the acquisition plan to the PARC or higher for approval, to reflect the most realistic state of the market and support for the strategy identified within the plan.

# Small Business Participation

FAR 19.202-2 requires Contracting Officers, before issuing solicitations, to make every reasonable effort to find additional small business concerns, which should include contacting the Small Business Administration (SBA) Procurement Center Representative (PCR), or if there is none, the SBA. Likewise, FAR 19.202 requires Contracting Officers to consider recommendations of the agency Director of Small and Disadvantaged Business Utilization, or the Director’s designee, as to whether a particular acquisition should be set aside for small businesses. FAR 19.501(e) states that to the extent practicable, unilateral determinations initiated by a Contracting Officer shall be used as the basis for small business set-asides rather than joint determinations by an SBA PCR and a Contracting Officer. The Contracting Officer shall document why a small business set-aside is inappropriate when an acquisition is not set aside for small business, including whenever the Director’s recommendations are not accepted.

Bundling (if applicable)

Bundling is when two or more requirements for supplies or services, previously provided or performed under separate smaller contracts (previously suitable for small business), are combined into a solicitation for a single contract or multiple award contract that is likely to be unsuitable for award to a small business concern (due to size or nature of the performance, anticipated dollar value, and/or location of performance – see FAR 2.101 and FAR 7.107). A "separate smaller contract" is a contract that has been performed by one or more small business concerns or that was suitable for award to one or more small businesses.

Bundling may provide benefits to the Government; however, because of the potential impact on small business participation, market research must be performed to determine whether bundling is necessary and justified. Offices must show they have taken positive steps to maximize small business participation and avoid unnecessary bundling. Acquisition planning team members developing the acquisition strategy must actively seek and promote small business opportunities as prime Contractors and subcontractors, structure the procurement to encourage competition by and among small businesses, eliminate obstacles from their participation, and avoid unnecessary and unwarranted bundling. Substantial bundling occurs when the dollar thresholds addressed at FAR 7.104 are met. Additional support for the bundled procurement as specified in FAR 7.107(e) must be addressed when substantial bundling is involved.

Contract bundling is justified by demonstrating "measurably substantial benefits" such as cost savings, quality improvements, reduction in acquisition cycle time, or better terms and conditions.

For a detailed discussion of Bundling and Consolidation, see Benefit Analysis Guidebook: A Reference to Assist Department of Defense Acquisition Strategy Teams in Performing a Benefit Analysis before Bundling Contract Requirements. This guidebook provides a thorough discussion of what bundling is and is not and describes actions that acquisition strategy teams can take to avoid or mitigate bundling's potential negative consequences on small businesses. It is a tool for striking the right balance between maximizing small business participation in contracts and achieving for the Government the benefits of contract consolidation. It also contains a helpful decision flow chart (Figure 5-1) and checklist (pages v-vi).

# Consolidation of Contract Requirements (if applicable)

DFARS 207.170-3(b) adds a requirement to address contract consolidation and requires a separate consolidation determination (to be signed by a senior procurement executive official and attached to the AP) if the proposed acquisition for consolidation exceeds $2 million.

Consolidation is when two or more requirements previously provided or performed under separate smaller contracts each of which was lower in cost than the total cost of the contract for which offers are solicited, the total cost of which exceeds $2 Million (including options). Consolidation of contract requirements means the use of a solicitation to obtain offers for a single contract or a multiple award contract to satisfy two or more requirements of a department, agency, or activity for supplies or services that previously have been provided to, or performed for, that department, agency or activity under two or more separate contracts. Multiple award contract means 1) orders placed using a multiple award schedule issued by the General Services Administration (see FAR 8.4); 2) a multiple award task order or delivery order contract issued in accordance with FAR 16.5; or 3) any indefinite-delivery indefinite-quantity contract that an agency enters into with two or more sources for the same line item under the same solicitation (see DFARS 207.170-2).

Agencies may not consolidate requirements with an estimated value exceeding $2 Million unless the acquisition strategy includes the following:

- Results of market research showing consolidation is necessary/justified because the benefits of consolidation exceed the benefits of each of the possible alternative contracting approaches. A benefits assessment will include an assessment of costs as well as an assessment of the following (regardless of whether quantifiable in dollar amounts):

  - Quality.

  - Acquisition Cycle.

  - Terms and conditions.

- Any other benefit. (Savings in administrative/personnel costs alone are not sufficient unless the total savings is substantial in relation to the procurement.)

- Identification of any alternate contracting approaches that would involve a lesser degree of consolidation.

- A determination that the consolidation is necessary and justified in accordance with DFARS 207.170-3(a)(3) and AFARS 5107.170-3.

### 2. Competition. (FAR 7.105(b)(2))

(i) Describe how competition will be sought, promoted, and sustained throughout the course of the acquisition. If full and open competition is not contemplated, cite the authority in FAR 6.302, discuss the basis for the application of that authority, identify the source(s), and discuss why full and open competition cannot be obtained.

(ii) Identify the major components or subsystems. Discuss component breakout plans relative to these major components or subsystems. Describe how competition will be sought, promoted, and sustained for these components or subsystems.

(iii) Describe how competition will be sought, promoted, and sustained for spares and repair parts. Identify the key logistic milestones, such as technical data delivery schedules and acquisition method coding conferences, that affect competition.

(iv) When effective subcontract competition is both feasible and desirable, describe how such subcontract competition will be sought, promoted, and sustained throughout the course of the acquisition. Identify any known barriers to increasing subcontract competition and address how to overcome them.

Describe the acquisition method(s)/solicitations that will be used to promote and sustain competition throughout the life cycle of this acquisition. Indicate if an unrestricted solicitation will be used, and if so, how the acquisition strategy utilizes small businesses participation. Specify whether or not any of the acquisition methods will be solicited on a single award basis, multiple award basis, or sole source basis. If the acquisition approach is for a multiple awards, discuss if one or more solicitations will be issued to award the contracts; discuss whether or not one or more pools (groups) of Contractors will be established; describe the difference between each contract pool (e.g., maximum order limit, geographical coverage); discuss any alternate acquisition approaches (e.g., what procedure will be used if unable to award set-aside solicitation(s), contract reserves, and partial set-asides (see MAP APP Planning and Presolicitation Module 1.8.1.12 Multiple Award Contracts, and the Use of Set-Asides, Partial Set-Asides and Reserves), and describe the procedures that will be used to ensure each pool of Contractors will be afforded fair opportunity in accordance with FAR 16.505(b)(1)). Discuss the use of task orders and why they are appropriate for the requirement.

If the requirement is in support of a disaster or emergency assistance activities, or in support of base closure or realignment, describe the appropriateness of providing preference to the use of local firms for fulfilling the contracting need (see FAR 26.202, and DFARS Subpart 226.71).

Attach a justification and approval memorandum (see FAR 6.303) for all sole source actions that are not authorized by statue (see FAR Subpart 19.8 (8(a) Program) and FAR 19.1401 (Service-Disabled Veteran-Owned Small Business Program)).

Address how the subcontracting program will be used to promote and support competition and inclusion of the various small business programs. Include unique methods being incorporated to maximize utilization of small businesses in the prime contract selection process or through specific requirements incorporated into subcontracting plans. Discuss alternate acquisition approaches, if applicable.

Items 2(ii) and (iii) above typically relate to major systems acquisitions. Therefore, unless the acquisition plan is for a major system, annotate “N/A for those elements in the AP. For item 2(iv), discuss as a minimum:

- Any identified barriers to increasing subcontract competition;

- How to overcome the identified barriers to subcontract competition;

- Subcontracting opportunities that will be afforded to small, disadvantaged, women owned, and other Small Business Program participants;

- Applicability and use of subcontracting clauses and subcontract plan requirements.

### 3. Contract type selection. (FAR 7.105(b)(3))

### Discuss the rationale for the selection of contract type. For other than firm-fixed-price contracts, see 16.103(d) for additional documentation guidance. Acquisition personnel shall document the acquisition plan with findings that detail the particular facts and circumstances, (e.g., complexity of the requirements, uncertain duration of the work, contractor’s technical capability and financial responsibility, or adequacy of the contractor’s accounting system), and associated reasoning essential to support the contract type selection. The contracting officer shall ensure that requirements and technical personnel provide the necessary documentation to support the contract.

### Describe if the resulting contract(s) will be firm-fixed price, cost reimbursable, incentive, indefinite-delivery or time-and-material. If the resulting contract(s) will combine more than one contract type, specify the types (e.g., the resulting contract will be a hybrid FFP and Cost-Reimbursable contracts. 90% of the total cost of the contract will be FFP. The remaining 10% will be cost-reimbursable (describe why this is necessary, explaining what work falls under each contract type)).

This section of the AP must describe the structure of the contract and how that structure will satisfy the Government’s requirement for the item or service. Include at a minimum:

a. The type of contract selected and why.

- The objective is to select a contract type and price (or estimated cost and fee) that will result in reasonable Contractor risk and provide the Contractor with the greatest incentive for efficient and economical performance (see FAR 16.103).

- A discussion of the rationale for any contract type that may result from changing circumstances, making a different contract type appropriate in later periods than that used at the outset.

b. The AP should explain the planned contract incentive structure, if applicable, and how it motivates the Contractor(s) to provide the contracted product or services at or below the established cost objectives. If more than one incentive is planned for a contract, the AP should explain how the incentives complement each other and do not interfere with one another.

### 4. Source Selection Procedures. (FAR 7.105(b)(4))

Discuss the source-selection procedures for the acquisition, including the timing for submission and evaluation of proposals, and the relationship of evaluation factors to the attainment of the acquisition objectives (see FAR Subpart 15.3). When and EVMS is required (see FAR 34.202(a)) and a pre-award IBR is contemplated, the acquisition plan must discuss-

(i) How the pre-award IBR will be considered in the source selection decision;

(ii) How it will be conducted in the source selection process (see FAR 15.306); and

(iii) Whether offerors will be directly compensated for the costs of participating in a pre-award IBR.

This section of the AP must describe applicable source selection approach (e.g., Trade-Off vs. Lowest Cost Technically Acceptable), procedures and other elements of the Source Selection Plan, such as:

- The milestone plan for submission and evaluation of initial and any proposal revisions, for discussions, and for award;

- Composition of the source selection organization, e.g., Source Selection Authority, Source Selection Evaluation Board, Source Selection Advisory Council;

- Use of any automated source selection tools and training that will be used to prepare evaluators for the source selection phase;

- Proposal evaluation criteria, e.g., technical, cost or price, and past performance evaluation factors, relative order or importance, and rating method;

- If the acquisition approach includes multiple awards, include a general discussion of how task orders will be solicited and awarded (competitive basis, noncompetitive basis or both);

- If EVMS (Earned Value Management System) is required, include how it will be conducted in the source selection process.

The AP and the source selection plan should be in concert with one another in these areas.

Secondly, this section of the AP must also discuss the relationship of the foregoing evaluation factors to achieving the objectives of the acquisition.

### 5. Acquisition considerations. (FAR 7.105(b)(5))

(i) For each contract contemplated, discuss use of multiyear contracting, options, or other special contracting methods (see FAR Part 17); any special clauses, special solicitation provisions, or FAR deviations required (see FAR Subpart 1.4); whether sealed bidding or negotiation will be used and why; whether equipment will be acquired by lease or purchase (see FAR Subpart 7.4) and why; and any other contracting considerations. Provide rationale if a performance-based acquisition will not be used or if a performance-based acquisition for services is contemplated on other than a firm-fixed-price basis (see FAR 37.102(a), FAR 16.103(d), and FAR 16.505(a)(3)).

(ii) For each order contemplated, discuss—

(A) For information technology acquisitions, how the capital planning and investment control requirements of 40 U.S.C. 11312 and OMB Circular A-130 will be met (see FAR 7.103(v) and FAR Part 39); and

(B) Why this action benefits the Government, such as when—

(1) The agency can accomplish its mission more efficiently and effectively (e.g., take advantage of the servicing agency’s specialized expertise; or gain access to contractors with needed expertise); or

(2) Ordering through an indefinite delivery contract facilitates access to small disadvantaged business concerns, 8(a) contractors, women-owned small business concerns, HUBZone small business concerns, veteran-owned small business concerns, or service-disabled veteran-owned small business concerns.

(iii) For information technology acquisitions using Internet Protocol, discuss whether the requirements documents include the Internet Protocol compliance requirements specified in FAR 11.002(g) or a waiver of these requirements has been granted by the agency’s Chief Information Officer.

(iv)  For information technology acquisitions, identify the applicable ICT accessibility standard(s). When an exception or an exemption to the standard(s) applies, the plan must list the exception and/or exemption, and the item(s) to which it applies. For those items listing 39.204 or 39.205(a)(1) or (2), the corresponding accessibility standard does not need to be identified.

(v) For each contract (and order) contemplated, discuss the strategy to transition to firm-fixed-price contracts to the maximum extent practicable. During the requirements development stage, consider structuring the contract requirements, e.g., contract line items (CLINS), in a manner that will permit some, if not all, of the requirements to be awarded on a firm-fixed-price basis, either in the current contract, future option years, or follow-on contracts. This will facilitate an easier transition to a firm-fixed-price contract because a cost history will be developed for a recurring definitive requirement.

a. If applicable, address the use of Multi-year Contracting. The Head of the Agency (Assistant Secretary of the Army (Acquisition, Logistics, and Technology) (ASA/ALT)) must approve use of multiyear contracts, not to be confused with option-year contracts. This approach is different from contracts that include options to extend the period of performance of the contract. “Multi-year” contracts is a special and flexible contracting method to acquire known requirements in quantities and total cost not over planned requirements for up to 5 years unless otherwise authorized by statue, even though the total funds ultimately to be obligated may not be available at the time of contract award. For additional information in this area, see FAR 17.104(c) and DFARS 217.170(a).

Agency funding of multi-year contracts shall conform to the policies in Office of Management & Budget (OMB) Circulars A-11 (Preparation, Submission, and Execution of the Budget), and A-34 (Instructions on Budget Execution), and other applicable guidance regarding the funding of multi-year contracts.

- No multiyear contract may be awarded unless the analysis shows that the multiyear contract will result in the lower cost (see DFAR 217.170(a)).

b. Discuss the use of options see FAR 17.202 and include the following:

- Describe the option provisions and clauses when resulting contracts will provide for the exercise of options (see FAR 17.208).

- Describe the basis of evaluation, either exclusive or inclusive of the option and, when appropriate, whether or not it is anticipated that the Government may exercise the option at time of award.

- Discuss if the solicitation will limit any price option quantities, or if the solicitation will allow the offer of options at unit prices that differ from the unit prices for the basic requirement.

- Ensure that the use of and evaluation of options (to include 52.217-8) is included in paragraphs A.3. Cost and B.4. Source Selection above.

c. Discuss the procedures that will be used to award the contract, Invitation for Bid (IFB) under FAR Part 14 or Request for Proposals (RFP) under FAR Part 15.

d. Address the use of a performance-based contracting, which is the preferred method for acquiring services. When acquiring services including those acquired under supply contracts or others, agencies must use performance-based acquisition methods to the maximum extent practicable except for A-E services, construction, utility services, and services that are incidental to supply purchases (see FAR 37.102(a)(1)).

- Performance-based contracting describes requirements in terms of results, rather than the methods of performance of the work. Performance-based contracting methods are intended to ensure that required performance quality levels are achieved and that total payment is related to the degree that services performed or outcomes achieved meet contract standards (see FAR 37.102(a)). The development of the SOW/PWS in Performance-based contracting is extremely critical; attention needs to be paid to the elements contained in FAR 37.602-1 (b) 1 through 3.

If not acquiring services using performance based methods, Contracting Officers must obtain approval from the PARC for acquisitions up to $85.5M and from the Senior Procurement Executive (ASA/ALT) for acquisition over $85.5M prior to proceeding with the acquisition plan (see DFARS 237.170-2).

e. When supplies or services will be acquired by placing an order under a non-DoD contract (e.g., a Federal Supply Schedule contract), regardless of whether the order is placed by DoD or by another agency on behalf of DoD, address the method of ensuring that the order will be consistent with DoD statutory and regulatory requirements applicable to the acquisition and the requirements for use of DoD appropriated funds (see DFARS PGI 207.105(b)(5)).

f. If the intended acquisition is for construction or supplies to be used in the United States, the provisions of the Buy American Act apply. Include a statement as to the Act’s applicability.

g. Include a statement as to the applicability of Trade Agreements.

h. Include a statement as to the applicability of the Service Contract Act and/or collective bargaining agreements for services in the United States.

i. If services will be acquired, explain whether they are severable or nonseverable. (Links back to B.(1) Sources)

j. Discuss whether IT products or services will be acquired under CHESS or outside of CHESS. If not using CHESS for supplies, discuss whether a Goal 1 Waiver has been approved. See AFARS 5139.101-90 for additional guidance. Discuss the division of the requirement into discrete tasks or stages of accomplishment/phases, including the use of modular contracting for acquisition of IT.

k. If the contract type is not firm-fixed price, discuss the strategy to transition to firm-fixed price contracts to the maximum extent practicable.

l. Describe any other contracting considerations that were considered.

### 6. Budgeting and funding. (FAR 7.105(b)(6) and DFARS PGI 207.105(b)(5))

Include budget estimates, explain how they were derived, and discuss the schedule for obtaining adequate funds at the time they are required (see FAR Subpart 32.7).

Include specific references to budget line items and program elements, where applicable, estimated production unit cost, and the total cost for remaining production.

- A discussion as to whether the contract is fully funded. Pursuant to restrictions imposed by the Anti-Deficiency Act, funds must be available to cover the Government’s estimate of a fixed-price contract (e.g., minimum guarantee to support contract award if awarding an IDC) or the Government’s estimated cost/target cost and any fee of a cost-reimbursement contract. Indicate if funds are Subject to Availability of Funds or FYXX funds are available. Indicate currency used.

- Discuss who will provide the funding to support the acquisition, type of funding, when the funding will be provided, and how/who will be responsible for tracking the project funds and ensuring prior coordination/approval with the customer.

### 7. Product or service descriptions. (FAR 7.105(b)(7) and DFARS PGI 207.105(b)(6))

Explain the choice of product or service description types (including performance-based contracting descriptions) to be used in the acquisition.

Under this section of the plan, describe the product or service descriptions for the acquisition. Product or service descriptions must promote full and open competition and may only include restrictive provisions or conditions to the extent necessary to satisfy the needs of the Government (see FAR 11.002(a)). All acquisitions should seek to maximize competition and therefore should not require “brand name” specifications unless necessary to satisfy the needs of the Government. If necessary, a justification and approval must be processed (see MAP APP Planning and Presolicitation Module 1.8.9 “Brand Name” and “Brand Name or Equal”).

For development acquisitions, describe the market research undertaken to identify commercial items, commercial items with modifications, or nondevelopmental items (see FAR Part 10) that could satisfy the acquisition objectives.

To the maximum extent practicable, ensure that requirement documents (SOW/PWS/item description) are stated in terms of 1) Function to be performed; 2) Performance required; or 3) Essential physical characteristics. Define requirements in terms that enable and encourage offerors to supply commercial items to the extent that commercial items suitable to meet the agency’s needs are available. Modify requirements in appropriate cases if commercial items are not available to meet the agency’s need (see FAR 11.002(a)(2)).

For construction and/or A-E solicitations, describe if any design criteria will be provided to the Contractor by the Government for the Contractor to complete the design. This includes describing whether or not the construction contract will include design-bid-build, site-adapt, etc., specifications and whether or not the A-E contract will include performance-based requirements.

### 8. Priorities, allocations, and allotments. (FAR 7.105(b)(8))

### When urgency of the requirement dictates a particularly short delivery or performance schedule, certain priorities may apply. If so, specify the method for obtaining and using priorities, allocations, and allotments, and the reasons for them” (see FAR Subpart 11.6)

The Defense Priorities and Allocations System (DPAS) has been established to promote the timely availability of the necessary industrial resources to meet current national defense requirements and to provide a framework to facilitate rapid industrial mobilization in case of national emergency. An authorized program means a program approved by the Federal Emergency Management Agency (FEMA) for priorities and allocations support under the Defense Production Act to promote the nation defense. Schedule I of the DPAS lists currently authorized programs.

There are two levels of priority for rated orders established by the DPAS, identified by the rating symbols “DO” and “DX.” All DO rated orders have equal priority with each other and take preference over unrated orders. All DX rated orders have equal priority with each other and take preference over DO rated and unrated orders. DX ratings are used for special defense programs designated by the President to be of the highest national priority.” (FAR 11.603(a))

DoD implementation of the Defense Priorities and Allocations System may be found in DOD Directive 4400.1, Defense Production Act Programs.

If your acquisition is already covered by an approved program, identify in the plan the approved DPAS rating that will be applicable to the acquisition(s) (e.g., DO-C3 for Supplies, and DO-N7 for Department of Homeland Security actions). Include reference that the solicitation(s) and resulting contracts will include the required applicable contract clause (FAR 52.211-15).

### 9. Contractor versus Government performance. (FAR 7.105(b)(9))

Address the consideration given to OMB Circular No. A-76 (see FAR Subpart 7.3).

It is a longstanding policy of the Federal Government to rely on the private sector for needed commercial services. OMB Circular A-76 becomes operative if it is determined that Government personnel should perform a commercial activity. In most cases, the Government will rely on commercial sources to perform the required effort, rendering this policy inapplicable (see DA PAM 5-20, Commercial Activities Study Guide and AR 5-20, Competitive Sourcing Program).

In cases where OMB Circular A-76 does not apply, include a brief statement to that effect indicating that the Government will not rely on commercial sources to perform the required effort.

For Army Service acquisitions, the Request for Services Contract Approval is required, which addresses contractor versus Government performance. This approval must be obtained prior to proceeding with the acquisition. See AFARS Subpart 5107.5 for further guidance.

### 10. Inherently governmental functions. (FAR 7.105(b)(10))

Address the consideration given to OFPP Policy Letter 92-1 (see FAR Subpart 7.5).

This section of the AP must affirm that inherently governmental functions, will not be assigned to the Contractor. In accordance with AFARS 5107.503(e)(i), for services utilizing Army funding, Contracting Officers must ensure that all requiring officials provide a copy of the Department of Army Manpower and Reserve Affairs (M&RA) form (titled "Request for Services Contract Approval Form") before issuing a solicitation, initiating any contract, modifying a service contract or order to add new work, or exercising an option under a service contract or order. See the Army Service Contract Requirement Approval. This form must be signed by a member of the Senior Executive Service (SES) or General Officer (GO), unless delegated under $100K, along with the accompanying completed worksheets.

For service requirements for Clients outside the AMC community, for example FORSCOM and TRADOC, follow that Command's approval procedures. (See MAP APP Planning and Presolicitation Module 1.1.2 Requirements for Services and Office of Federal Procurement Policy (OFPP) Policy Letter 92-1).

### 11. Management information requirements. (FAR 7.105(b)(11))

Discuss, as appropriate, what management system will be used by the Government to monitor the contractor’s effort. If an Earned Value Management System is to be used, discuss the methodology the Government will employ to analyze and use the earned value data to access and monitor contract performance. In addition, discuss how the offeror’s/contractor’s EVMS will be verified for compliance with the American National Standards Institute/Electronics Industries Alliance (ANSI/EIA) Standard-748, Earned Value Management Systems, and the timing and conduct of integrated baseline reviews (whether prior to or post award). (See FAR 34.202)

This section of the AP must discuss the methods to be employed by the Government to monitor the Contractor’s effort during the life of the contract. Quality control and quality assurance systems are to be used to independently to monitor and evaluate Contractors’ efforts and progress. Based on the nature of the acquisition, describe which management processes will be used to monitor Contractor performance throughout the life of the project.

All data must be managed to achieve interoperability as well as regional and corporate visibility of essential information that can be utilized by the organizaiton, its customers, stakeholders, and partners. Each and every member is responsible for data quality in the automated information system (AIS). For example, different team members may be responsible for the integrity and validity of data in the General Enterprise Fund Business System (GEFBS), Standard Procurement Desktop Defense (PD2), and Federal Procurement Data Systems – Next Generation (FPDS-NG).

### 12. Make or buy. (FAR 7.105(b)(12))

Discuss any consideration given to make-or-buy programs (see FAR 15.407-2).

This section of the AP must describe the circumstances and determination requiring a make-or-buy program, the solicitation requirements including the factors to be used in evaluating the Contractor’s proposed make-or-buy program, small business subcontracting considerations, and the information that is to be provided in the offeror’s proposal.

### 13. Test and evaluation. (FAR 7.105(b)(13))

To the extent applicable, describe the test program of the contractor and the Government. Describe the test program for each major phase of a major system acquisition. If concurrency is planned, discuss the extent of testing to be accomplished before production release.

Discuss how the usefulness and performance of the program will be verified.  Summarize the program-wide test and evaluation plan and provide details for each type of test and evaluation below. State whether a Test and Evaluation Master Plan (TEMP) has been developed.

(1) Developmental testing. If the acquisition includes developmental testing summarize the nature and extent of the testing and how the results of the testing will be evaluated and used. Summarize how the program will conduct developmental testing to demonstrate how it is progressing toward meeting the Statement of Needs or other requirements document. Cit and applicable acquisition program baseline and discuss any known or potential variances.

(2) Operational assessment. Summarize how the program will document how useful the program is to the Army. Summarize benchmarking, market analysis or other efforts that have been or will be undertaken to ensure that the program continues to best meet the Army’s needs.

If the acquisition is to provide an operational assessment or assist in the Government’s operational assessment, summarize the assessment method, the analysis that will be required and discuss how the results of the assessment will be reported and used.

(3) Operational testing. Summarize how the program will test the systems, items, and/or services covered by the AP to ensure that they work when provided to the end user. Discuss when the testing will occur, by whom and how the results will be analyzed and evaluated.

If the acquisition is to provide operational testing, discuss how it will be performed independent from the supply or service provider. Discuss how information will be collected by users of the supply or service and how maintenance problems or failure to perform “as needed” will be analyzed, evaluated and reported.

(4) Acceptance testing. Summarize how (through testing or otherwise) each system, item or service will be accepted by the Government.

### 14. Logistics considerations. (FAR 7.105(b)(14) and DFARS PGI 207.105(b)(13))

Describe --

(i) The assumptions determining contractor or agency support, both initially and over the life of the acquisition, including consideration of contractor or agency maintenance and servicing (see FAR Subpart 7.3), support for contracts to be performed in a designated operational area or supporting a diplomatic or consular mission (see FAR 25.301-3); and distribution of commercial items;

(ii) The reliability, maintainability, and quality assurance requirements, including any planned use of warranties (see FAR Subpart 46); and

(iii) The requirements for contractor data (including repurchase data) and data rights, their estimated cost, and the use to be made of the data (see FAR Part 27); and

(iv) Standardization concepts, including the necessity to designate, in accordance with agency procedures, technical equipment as “standard” so that future purchases of the equipment can be made from the same manufacturing source.

DFARS PGI 207.105(b)(13) also requires the plan to:

i) Describe the extent of integrated logistics support planning, including total life cycle system management and performance-based logistics. Reference approved plans.

(ii) Discuss the mission profile, reliability, and maintainability (R&M) program plan, R&M predictions, redundancy, qualified parts list, parts and material qualification, R&M requirements imposed on vendors, failure analysis, corrective action and feedback, and R&M design reviews and trade-off studies. Also discuss corrosion prevention and mitigation plans.

(iii) For all acquisitions, see DFARS Subpart 227.71 regarding technical data and associated license rights, and DFARS Subpart 227.72 regarding computer software and associated license rights. For acquisitions involving major weapon systems and subsystems of major weapon systems, see the additional requirements at DFARS 207.106(S-70).

(iv) See DoD 4120.24-M, Defense Standardization Program (DSP) Policies and Procedures.

(S-70) Describe the extent of Computer-Aided Acquisition and Logistics Support (CALS) implementation (see MIL-STD-1840C, Automated Interchange of Technical Information).

Contractor Data and Data Rights:

It is sometimes necessary for the Contractor to acquire or obtain access to many kinds of data produced during or used in the performance of their contracts. At the same time, the Government recognizes that its Contractor may have a legitimate proprietary interest in data resulting from private investment. Agencies shall strike a balance between its need and the Contractor’s legitimate proprietary interest (see FAR 27.402).

Generally, DoD will acquire only the technical data customarily provided to the public with a commercial item or process, or to acquire only the technical data, and the rights in that data, necessary to satisfy agency needs (see DFARS 227.7102-1 and DFARS 227.7103-1).

The discussion on rights in data in this section of the AP must identify the contract terms that delineate the respective rights and obligations of the Government, the Government’s access to operations, maintenance, installation & training (OMIT) data as entitled and appropriate, and the Contractor regarding the use, duplication, and disclosure of such data, except certain contracts resulting from sealed bidding or similar situations which require only existing data (other than limited rights data and restricted computer software) to be delivered and reproduction rights are not needed for such data (see FAR 27.403).

Some items to consider are:

- Data Rights. Discuss data to be developed under the proposed acquisition, including data to be delivered with limited rights, data where title will not vest in the Government, and anticipated copyrights, patents or trademarks.

- Future Acquisitions. Indicate whether the data will enable future acquisitions to be competitive and whether another acquisition, based on the data generated by the proposed acquisition, is anticipated.

- Disposition. Specify anticipated replication, disclosure, dissemination, maintenance, disposition, estimated cost, and use of results/data from the contract effort and the user audience.

Intellectual Property - Discussions should be held with servicing legal counsel or Army specific intellectual property (IP), trademark or patent attorneys early in the acquisition planning phase, to ensure Army interests relating to data and license rights relating to the acquisition are addressed and protected.  Consideration of the Government’s and Army IP data and license rights should be addressed in the AP as appropriate, and possibly an Intellectual Property (IP) Strategy should be included.

Additional Logistics Concerns:

How will the system, item, or service be maintained or supported if required? Logistics support planning shall state how the systems, items or services are to be introduced, staffed, operated, supported, maintained, repaired and disposed at the end of its useful life. Logistics support planning shall include manpower, personnel, and training impacts of the acquisition. If no additional support is required other than items already addressed by contract clauses, this item could be N/A for a normal construction or service contract. For A-E service contracts this item should address the required data and any data rights that will be required by the Government. Will the Government require unlimited rights to use, disclose, and reproduce the data or to permit other to do so, or to what degree will data rights be required if any?

### 15. Government-furnished property. (FAR 7.105(b)(15))

Indicate any property to be furnished to contractors, and discuss any associated considerations, such as its availability or the schedule for its acquisition (see FAR Part 45.102).

Government-furnished property “means property in the possession of, or directly acquired by, the Government and subsequently furnished to the contractor for performance of a contract. Government-furnished property includes, but is not limited to, spares and property furnished for repair, maintenance, overhaul, or modification. Government-furnished property also includes contractor-acquired property if the contractor-acquired property is a deliverable under a cost contract when accepted by the Government for continued use under the contract.” (FAR 45.101)

Contracting Officers can only provide Government Property (i.e. GFP and CAP) when doing so can be clearly demonstrated in all four of the elements cited in FAR 45.102(b) and supplement element requirements cited in DFARS PGI 245.103-70. The Client is responsible for making the decision to provide Government property and providing the Contracting Officer with the documentation clearly substantiating its decision.

This section of the AP must describe, what if any, Government-furnished property will be provided to the Contractor. Describe the process for review and concurrence of a Contractor’s property management system, and management of Government property in the possession of Contractors (see FAR Part 45). It is quite likely that under an IDC, this information will be included in the project specific requirements and if so, annotate that under this section of your plan.

### 16. Government-furnished information. (FAR 7.105(b)(16))

Discuss any Government information, such as manuals, drawings, and test data, to be provided to prospective offerors and contractors. Indicate which information that requires additional controls to monitor access and distribution (e.g., technical specifications, maps, buildings designs, schedules, etc), as determined by the agency, is to be posted via the enhanced controls of the GPE at http://www.fedbizopps.gov (see FAR 5.102(a)).

Information furnished by the Government to prospective offerors and Contractors must be accurate, free from defects, and the respective rights and obligations of the Government and the Contractor regarding the use, duplication, and disclosure of such data. This section of the AP must discuss:

- The identification of the information to be furnished;

- The accuracy of the data; and

- Identification of any restrictive legends that have been imposed by the author of the information.

Additionally, this section of the AP must describe the procedures that will be used to monitor Government-furnished information. It is quite likely that under an IDC this information will need to be included in the individual task order project specific requirements, and if so, include a general statement in the plan to that effect.

### 17. Environmental and energy conservation objectives. (FAR 7.105(b)(17) and DFARS PGI 207.105(b)(16))

Discuss all applicable environmental and energy conservation objectives associated with the acquisition (see FAR Part 23), the applicability of an environmental assessment or environmental impact statement (see 40 CFR 1502), the proposed resolution of environmental issues, and any environmentally-related requirements to be included in solicitations and contracts (see FAR 11.002 and FAR 11.303).

This section of the AP must describe what procedures will be used for handling environmental issues and how those procedures will be incorporated into the contract. Additionally, if applicable, discuss the guidance for handling environmental issues in an IDC, which may be separately addressed on each delivery/task order scope of work. All federal, state, and local laws, regulations and permits must be addressed in either the contract or delivery/task order.

Describe the use of environmentally preferable and energy-efficient products or services, environmental assessments, or environmental/energy issues and their impact. Discuss acquisition of products containing recovered materials, including the special requirements for printing and writing paper. If applicable, provide a written justification for not buying recovered materials and bio-based products; Energy Star and the Federal Emergency Management Plan (FEMP) designated products and EPEAT products and services as an attachment to the AP. (See MAP APP Planning and Presolicitation Module 1.8.10, “Green” Procurement).

Additionally, discuss actions taken to ensure either elimination of or authorization to use Class I ozone-depleting chemicals and substances (see DFARS Subpart 223.8); and ensure compliance with DoDI 4715.4, Pollution Prevention.

### 18. Security considerations. (FAR 7.105(b)(18))

For acquisitions dealing with classified matters, discuss how adequate security will be established, maintained, and monitored (see FAR Subpart 4.4). For Information Technology acquisitions, discuss how agency information security requirements will be met. For acquisitions requiring routine contractor physical access to a Federally-controlled facility and/or routine access to a Federally-controlled information system, discuss how agency requirements for personal identify verification of contractors will be met (see FAR Subpart 4.13).

This section of the AP must describe the procedures that will be used to verify the personal identity of Contractor employees that will require physical access to Federally controlled facilities or information systems. An example of a security procedure is to require the Contractor to verify the personal identify of all employees, to provide employee identification badges, and to ensure employees are able to be cleared through the clearance check or the specific customers’ clearance procedures.

If procuring information technology systems or dealing with information security requirements, the discussion under this section of the AP must address the process for ensuring that security measures will be implemented for routine Contractor physical access to Federal facilities/information systems. An example of a security consideration for a service or construction contract may include a requirement for the Contractor to comply with all security regulations imposed by the customer, installation commander, security directorate, or the equivalent authority for other non-military customers.

Include a statement about the applicability of Homeland Security Presidential Directive (HSPD)-12, which is designed to enhance security by controlling physical access to Government controlled facilities or access to Government controlled information systems.

Determine whether any information or information system that the Contractor will design, develop, maintain, use, or operate is subject to the Privacy Act or is otherwise considered sensitive. Consider what protections are required.

If the Contractor will require access to sensitive information, discuss plans to:

- Use non-disclosure agreements as a condition of Contractor access to sensitive information; and

- Establish requirements for Contractors to notify Contracting Officers promptly of unauthorized disclosure and misuse of sensitive information.

Indicate whether the Contractor will require access to classified information in the performance of the contract. If so, specify how adequate security will be established, maintained, and monitored for classified data and matters. Discuss the DD 254 Contract Security Classification Specification requirements.

Discuss the applicability of Federal Information Security Management Act (FISMA) (44 U.S.C. 3544) to the proposed acquisition. Indicate how the anticipated contract will require the Contractor to protect Federal information and Federal information systems in order to ensure their integrity, confidentiality, and availability, including whether the Contractor will be required to develop after award an IT Security Plan and related security assessments (see FAR 7.103(u), FAR 7.105(b)(17) and FAR 39.101).

### 19.  Contract administration. (FAR 7.105(b)(19))

Describe how the contract will be administered. In contracts for services, include how inspection and acceptance corresponding to the work statement’s performance criteria will be enforced.

Discuss procedures, if any, for monitoring the Contractor's progress, including whether contract administration functions will be delegated and information on the proposed candidate for COR including qualifications, training, and tracking in VCE COR Module.

Discuss the need for any specific formal management system, test and evaluation program, inspection and acceptance criteria, or quality assurance procedures. If EVMS is to be used, discuss how the Government will analyze and use the earned value data to assess and monitor contract performance.

Discuss the need for a post-award conference and on-site monitoring during performance. Specify milestones that trigger periodic evaluation of the Contractor’s progress including any required past performance evaluations. Specify the frequency of performance evaluations, as required by FAR Subpart 42.15. If applicable, state whether the basic IDC will require that individual task orders collect contractor past performance information in accordance with the Past Performance Information Retrieval System (PPIRS).

If services, summarize the items for inspection in the Performance Requirement’s Summary (PRS) and how those items will be evaluated and enforced.

If the contract includes an Award Fee or an Incentive Fee Plan, summarize the plan including the evaluation and attach the plan to the AP.

If the proposed requirement involves the acquisition of EIT products or services that are subject to Section 508, discuss how delivered products or services will be monitored for compliance with accessibility standards throughout the contract.

This section of the AP must also describe how the Contracting Officer will enforce inspection and acceptance requirements. Address any metrics that will be captured during the course of contract administration. Address contract administration structure, timely delivery and satisfactory Contractor performance, monitoring of payments, contract closeout, etc.

### 20. Other considerations. (FAR 7.105(b)(20) and DFARS PGI 207.105(b)(20))

### Discuss, as applicable, standardization concepts, the industrial readiness program, the Defense Production Act, the Occupational Safety and Health Act, Support Anti-terrorism by Fostering Effective Technologies Act of 2002 (SAFETY Act) (see FAR Subpart 50.2), foreign sales implications, special requirements for contracts to be performed in a designated operational area or supporting a diplomatic or consular mission, and any other matters germane to the plan not covered elsewhere.

Indicate whether the Occupational Safety and Health Act will be applicable to all appropriate work activities.

Indicate whether, pursuant to the Homeland Security Act of 2002 and the SAFETY Act of 2002, the proposed acquisition involves the development and use of anti-terrorism technologies that will enhance the protection of the nation. If the Acts apply, include a statement as to whether the technology to be acquired is appropriate for SAFETY Act protections.

Discuss any travel requirements.

Discuss any special shipping or packaging requirements.

Purchase or Lease of Equipment. Discuss comparative costs and other factors that led to the purchase or lease decision, if applicable.

Paperwork Reduction Act. Discuss whether the intended acquisition involves the collection of information from 10 or more non-federal persons as part of a survey or information collection.

Section 508 Accessibility Compliance. Provide a description and state the purpose of all EIT to be developed, acquired, maintained, or used under this proposed acquisition. Discuss, in terms of the “EIT Accessibility Standards”, how accessibility for all Federal employees and public users with disabilities will be ensured, including how forms and other proprietary format files, e.g., Adobe Portable Document Format (.pdf), Microsoft Office PowerPoint (.ppt), and Microsoft Excel (.xls)], will be made accessible. Discuss the evaluation, acceptance, and quality assurance criteria to be used for this acquisition. Explain any exceptions that may apply and the specific accessibility standard(s) in 36 CFR part 1194 that qualify for an exception.

DFARS PGI 207.105(b)(20) lists additional considerations to be addressed in this section of the AP:

(A) National Technology and Industrial Base. For major defense acquisition programs, address the following (10 U.S.C. 2506)—

(1) An analysis of the capabilities of the national technology and industrial base to develop, produce, maintain, and support such program, including consideration of the following factors related to foreign dependency (10 U.S.C. 2505) —

(i) The availability of essential raw materials, special alloys, composite materials, components, tooling, and production test equipment for the sustained production of systems fully capable of meeting the performance objectives established for those systems; the uninterrupted maintenance and repair of such systems; and the sustained operation of such systems.

(ii) The identification of items specified in paragraph (b)(19)(A)(1)(i) of this section that are available only from sources outside the national technology and industrial base.

(iii) The availability of alternatives for obtaining such items from within the national technology and industrial base if such items become unavailable from sources outside the national technology and industrial base; and an analysis of any military vulnerability that could result from the lack of reasonable alternatives.

(iv) The effects on the national technology and industrial base that result from foreign acquisition of firms in the United States.

(2) Consideration of requirements for efficient manufacture during the design and production of the systems to be procured under the program.

(3) The use of advanced manufacturing technology, processes, and systems during the research and development phase and the production phase of the program.

(4) To the maximum extent practicable, the use of contract solicitations that encourage competing offerors to acquire, for use in the performance of the contract, modern technology, production equipment, and production systems (including hardware and software) that increase the productivity of the offerors and reduce the life-cycle costs.

(5) Methods to encourage investment by U.S. domestic sources in advanced manufacturing technology production equipment and processes through —

(i) Recognition of the contractor’s investment in advanced manufacturing technology production equipment, processes, and organization of work systems that build on workers’ skill and experience, and work force skill development in the development of the contract objective; and

(ii) Increased emphasis in source selection on the efficiency of production.

(6) Expanded use of commercial manufacturing processes rather than processes specified by DoD.

(7) Elimination of barriers to, and facilitation of, the integrated manufacture of commercial items and items being produced under DoD contracts.

(8) Expanded use of commercial items, commercial items with modifications, or to the extent commercial items are not available, nondevelopmental items (see FAR Part 10).

(9) Acquisition of major weapon systems as commercial items (see DFARS Subpart 234.70).

(B) Industrial Capability (IC).

(1) Provide the program’s IC strategy that assesses the capability of the U.S. industrial base to achieve identified surge and mobilization goals. If no IC strategy has been developed, provide supporting rationale for this position.

(2) If, in the IC strategy, the development of a detailed IC plan was determined to be applicable, include the plan by text or by reference. If the development of the IC plan was determined not to be applicable, summarize the details of the analysis forming the basis of this decision.

(3) If the program involves peacetime and wartime hardware configurations that are supported by logistics support plans, identify their impact on the IC plan.

(C) Special considerations for acquisition planning for crisis situations. Ensure that the requirements of DoD Instruction 1100.22, Policy and Procedures for Determining Workforce Mix, are addressed. Also —

(1) Acquisition planning must consider whether a contract is likely to be performed in crisis situations outside the United States and must develop appropriately detailed measures for inclusion in the contract. Combatant commanders establish operational plans identifying essential services that must continue during crisis. DoDI 1100.22 requires Combatant Commanders to develop contingency plans if they have a reasonable doubt that a contractor will continue to provide essential services during a mobilization or crisis. When planning the acquisition, consider these operational plans and the resources available to carry out these plans.

(2) During acquisition planning, identify which services have been declared so essential that they must continue during a crisis situation. A best practice is to create a separate section, paragraph, line, or other designation in the contract for these essential services so they can be tracked to an option or separate contract line item.

(3) The requirements for the contractor written plan for continuity of essential services and the criteria for assessing the sufficiency of the plan will be determined/tailored for each acquisition of essential services by the contracting officer in coordination with the functional manager. The contractor's written plan, including prices/cost, shall be considered and evaluated in conjunction with the technical evaluation of offers.

(4) Operational-specific contractor policies and requirements resulting from combatant commander “integrated planning” will be described in operation plans (OPLAN), operation orders (OPORD) or separate annexes, and must be incorporated into applicable contracts. The plans may include rules for theater entry, country clearance, use of weapons, living on-base, etc. Therefore, the requiring activity is responsible for obtaining pertinent OPLANs, OPORDs, and annexes (or unclassified extracts) from the affected combatant command or military service element or component and for ensuring that the contract is consistent with the theater OPLAN and OPORD.

(5) Ask the requiring activity to confirm that the appropriate personnel department has determined that inherently Governmental functions are not included in the contract requirements. If contract services will become inherently Governmental during a time of crisis, ensure that the contract states that work will be removed from the contract (temporarily or permanently) upon the occurrence of a triggering event (specified in the contract) or upon notice from the contracting officer that informs the contractor when its responsibility to perform affected duties will stop or restart. The contract should require the contractor to have a plan for restarting performance after the crisis ends.

(6) If the combatant commander’s contingency plan requires military members to replace contractor employees during a crisis or contingency, acquisition planning must consider whether the contract should require the contractor to train military members to do that.

(7) For acquisitions that have or may have some portion of delivery of items or performance in a foreign country, address considerations and requirements set forth in DFARS 225.7401, Contracts requiring performance or delivery in a foreign country; DFARS 225.7402, Contractor personnel authorized to accompany U.S. Armed Forces deployed outside the United States; and DFARS 225.7404, Contract administration in support of contingency operations.

(8) Contract administration planning considerations for contracts in support of contingency operations.

(i) When delegation of contract administration services to a contracting officer located in a different geographic area to support a contract for the delivery of items or performance in a joint operations area will or may occur, address the resourcing of contract administration and oversight personnel, including administrative contracting officers, quality assurance specialists, contract administrators, property administrators, and contracting officers’ representatives.

(ii) If contract delivery of items or performance in support of contingency operations will or may occur in an austere, uncertain, or hostile environment, address the need for logistics support of contract administration and oversight personnel.

(iii) When some portion of contract delivery of items or performance may take place in a contingency area, address pertinent combatant commander or joint force commander requirements and considerations for contract administration. Such requirements will be maintained on the particular combatant commander operational contract support website, http://www.acq.osd.mil/dpap/pacc/cc/areas_of_responsibility.html.

(iv) When contracts are awarded for performance in a contingency area, the head of the contracting activity is responsible for planning to ensure that contingency contracts will be closed in a timely manner considering personnel turnover and preaward, contract administration, and other contracting workload. A plan for reach back support of contract closeouts should be included, if required.

(9) For contracts that will incorporate the clause at DFARS 252.225-7040, Contractor Personnel Supporting U.S. Armed Forces Deployed Outside the United States, in accordance with DFARS 225.7402-5(a), or otherwise require accountability for contractor personnel, consider the requirements and resources necessary for both the Government and contractor to keep the Synchronized Predeployment and Operational Tracker (SPOT) current in accordance with the SPOT business rules available at the website provided at http://www.acq.osd.mil/log/PS/spot.html.

(10) For contracts that will incorporate the clause at FAR 52.222-50, Combating Trafficking in Persons, consider the requirements and resources necessary for both the Government and contractor to implement and maintain compliance with Federal and DoD trafficking in persons requirements, including DFARS PGI 222.1703 (DFARS/PGI view).

(D) CONUS Antiterrorism Considerations. For acquisitions that require services to be delivered to or performed on a DoD installation, DoD occupied space, ship, or aircraft, ensure that the requirements of DoD Instruction 2000.16, DoD Antiterrorism Standards, are addressed. DoD Instruction 2000.16 is available at the Washington Headquarters Services website at http://www.dtic.mil/whs/directives/.

(1) Acquisition planning must consider antiterrorism (AT) measures when the effort to be contracted could affect the security of operating forces, particularly in-transit forces. Contracting officers must work closely with Antiterrorism Officers (ATOs) and legal advisors to ensure that AT security considerations are properly and legally incorporated into the acquisition planning process. Consider AT performance as an evaluation factor for award (past performance and proposed performance under the instant contract), and as a performance metric under the resultant contract.

(2) The geographic Combatant Commander’s AT policies take precedence over all AT policies or programs of any DoD component operating or existing in that command’s area of responsibility. These policies, in conjunction with area specific AT security guidance, form the core of AT security criteria which shall be applied to all contracts as a baseline. The ATO has access to the Joint Staff's Antiterrorism Enterprise Portal on the NIPRNET, https://atep.dtic.mil/portal/site/atep/, a password-protected integrated interface for current and planned AT tools. Coordinate with the ATO to incorporate AT security considerations into the contracting process, including suggestions for specific AT security measures that should be employed. At a minimum —

(i) Consider AT Risk Assessment results when developing alternative solutions to contract requirements that will mitigate security risks. The impact of local security measures on contract performance and possible contract performance outcomes that could improve or leverage local security measures should be considered when selecting among alternative contract performance requirements.

(ii) Antiterrorism procedures incorporate random schedules, access, and/or search requirements. There also may be frequent changes in the local threat level. Consider the impact of these practices when developing performance work statements and special contracting requirements, especially those related to site access controls.

(iii) Consider the need for contractor personnel screening requirements to be met prior to commencing work under the contract. The contracting officer should notify the ATO prior to the start of contract performance to ensure all required AT security measures are in place.

(iv) Performance work statements should be written with the understanding that the need for and level of AT measures may change during contract performance. Performance work statements should provide for the conduct of periodic inspections to ensure adherence to access control procedures. Consider the need for reviewing contract AT measures if the local threat changes and/or if contract terms or requirements change.

(E) Software and software maintenance. When acquiring software or software maintenance, see DFARS 212.212.

(F) Procurement Support for Theater Security Cooperation Efforts. When planning procurement support for theater security cooperation efforts (e.g., military exercises/training, base operations, weapons procurement, aviation fuels, construction, or the President's Emergency Plan for Aids Relief projects), planners should be aware that Department of State (DoS) missions (embassies and consulates) do not provide such contracting support; however, these missions can provide support for routine, non-complex services and supplies used by U.S. Government personnel, even if funded with foreign-military-sales case money (see DFARS PGI 225.78 (DFARS/PGI view)). Planners shall take the following steps:

(1) Become familiar with DoS Cable 11 STATE 030953, “Procurement Roles and Responsibilities – General Services Officer and DoD Personnel” (see also DFARS PGI 225.78 (DFARS/PGI view)).

(2) Request general guidance from the combatant-command coordinator on past practices in the particular location for which procurement support is to be requested;

(3) Contact the Defense Attaché Office and/or General Services Officer (normally the embassy/consulate contracting officer) at the DoS mission at least 60 days prior to the requirement, or as soon as practicable, to obtain information on–

(i) Availability of, and procedures associated with, requesting DoS mission procurement support;

(ii) Local sources of supplies and services; and

(iii) Business payment practices to support DoD procurement of specific theater security cooperation procurement requirements.

(4) Ascertain whether payment support is available from the DoS mission.

(5) When DoS contracting support is determined to be unavailable or not allowed, ensure the party of DoD military and/or civilians deploying to support the particular Theater Security Cooperation effort either pre-arranges DoD contracting support through reach-back, if possible, or if necessary, includes a warranted contracting officer, field-ordering officer, or credit-card holder, and, if necessary, a paying agent.

### 21. Milestones for the acquisition cycle. (FAR 7.105(b)(21))

Address the following steps and any others appropriate:

- Acquisition plan approval.

- Statement of work.

- Specifications.

- Data requirements.

- Completion of acquisition-package preparation.

- Purchase request.

- Justification and approval for other than full and open competition where applicable and/or any required D and F approval.

- Issuance of synopsis.

- Issuance of solicitation.

- Evaluation of proposals, audits, and field reports.

- Beginning and completion of negotiations.

- Contract preparation, review, and clearance.

- Contract award.

This section of the AP must include estimated or actual milestone dates with each milestone listed above. A chart with the information should be considered.

### 22. Identification of participants in acquisition preparation. (FAR 7.105(b)(22))

### List the individuals who participated in preparing the acquisition plan, giving contact information for each.

### This is separate from the formal acquisition plan signature page. This list may not be all inclusive. Include only those participants that are participating in your specific acquisition planning.

POSITION	NAME	ACTIVITY	PHONE #

Program Manager		John Doe	XXX	XXX-XXXX

Source Selection Authority	XX	XXX	XXX-XXXX

SSEB Chair, PCO 		XX	XXX	XXX-XXXX

Property Administrator		XX	XXX	XXX-XXXX

Budget/Logistics/IT POC	XX	XXX	XXX-XXXX

SSEB Cost/Price PCO 		XX	XXX	XXX-XXXX

DCMA/DCAA POC		XX	XXX	XXX-XXXX

Office of Counsel		XX	XXX	XXX-XXXX

Small Business POC		XX	XXX	XXX-XXXX

Contracting		XX	XXX	XXX-XXXX

Technical/End-User POC		XX	XXX	XXX-XXXX