SOURCE SELECTION PLAN

(LPTA SAMPLE)

FOR THE

TITLE

SOLICITATION NUMBER:

CONTRACTING OFFICE

CITY, STATE, ZIP

DATE

Coordination Page

Submitted by:

_________________________________

Concurrence:

_________________________

Contracting Officer

______________________________

Legal Counsel

_________________________

Source Selection Evaluation Board Chairperson

Approval:

________________________________			_______________

Source Selection Authority					Date

TABLE OF CONTENTS

| I. | OVERVIEW…………………………………..………..…………………….. |  | 5 |
| --- | --- | --- | --- |
|  | A. | Background and Objectives…………………………………...…. | 5 |
|  | B. | Acquisition Strategy....……………………………….……………. | 5 |
| II. | SOLICITATION PROVISIONS……………………….…………….……… |  | 6 |
|  | A. | Proposal Submission ………………..…………………….……… | 6 |
|  | B. | Basis for Award ……..……………………….…………………….. | 6 |
| III. | SOURCE SELECTION – TEAM ROLES AND RESPONSIBILITIES… |  | 7 |
|  | A. | Evaluation Organization…………………………………….…….. | 7 |
|  | B. | Responsibilities of the Organizational Elements….……..…... | 7 |
| IV. | EVALUATION PROCESS AND PROCEDURES…………………….…. |  | 11 |
|  | A. | Key Milestones …….………………………………………….……. | 11 |
|  | B. | Definitions…….……………………………………………………… | 11 |
|  | C. | Proposal Evaluation……………………………………………….. | 12 |
|  | D. E. F. G. | Communications and Securing Source Selection Material… Best Value Decision……………………………………………….. Announcement of Selection……………………………………… Debriefing of Unsuccessful Offerors…………………………… | 13 13 13 13 |
| V. | STANDARDS OF CONDUCT AND EVALUATION PRINCIPLES……. |  | 14 |
|  | A. | General………………..………………………………….……..……. | 14 |
|  | B. | Safeguarding Procurement Information.……….………….…… | 14 |

APPENDICES

A – SOURCE SELECTION TEAM STRUCTURE

B – NON-DISCLOSURE AGREEMENT AND CONFLICT OF INTEREST STATEMENT

C – TECHNICAL EVALUATION FORMS

ENCL 1	INDIVIDUAL TECHNICAL EVALUATION – SAMPLE

ENCL 2	PROPOSAL EVALUATION WORKSHEET

ENCL 3	TEAM CONSENSUS REPORT

ENCL 4	MINORITY OPINION REPORT

D – PERFORMANCE ASSESSMENT
	ENCL 1	PERFORMANCE ASSESSMENT – COVER LETTER
	ENCL 2	PERFORMANCE ASSESSMENT QUESTIONNAIRE

ENCL 3	PERFORMANCE ASSESSMENT – TELEPHONE INTERVIEW

ENCL 4	TELEPHONE INTERVIEW SUMMARY

ENCL 5	CONFIDENCE ASSESSMENT – INDIVIDUAL REPORT

ENCL 6	CONFIDENCE ASSESSMENT – TEAM CONSENSUS

E – GUIDELINES FOR WRITING EVALUATION NOTICES

F – EVALUATION FORMS

ENCL 1	CLARIFICATION OR COMMUNICATION

ENCL 2	DISCUSSIONS

ENCL 3	EVALUATION OF RESPONSE

SECTION I

OVERVIEW

This Lowest Price Technically Acceptable (LPTA) Source Selection Plan (SSP) defines how the source selection will be organized, how proposals will be evaluated and analyzed, and how source(s) will be selected to provide (insert acquisition description) in support of the (insert customer).

A. BACKGROUND AND OBJECTIVES

The (insert contracting office) has a requirement from the (insert customer) to provide (insert Acquisition Description). [Include a brief description of the requirement, a summary of the objectives, and any reference to applicable guidance.]

B. ACQUISITION STRATEGY

[Provide a summary of the planned acquisition approach to include a description of how the specific acquisition being competed fits into the entire program.]

The program will be acquired on a (insert competition type, i.e. full and open, small business set-aside, etc.) competitive basis utilizing LPTA procedures to obtain best value for the Government. The Source Selection Evaluation Board (SSEB) will establish the Factors and Subfactors to be evaluated on an “acceptable” or “unacceptable” basis.  These Factors and Subfactors will identify the minimum requirements that are key to successful contract performance.

SECTION II

SOLICITATION PROVISIONS

NOTE:  The language contained throughout this section is provided as a sample.  Ensure consistency between the SSP and the Request for Proposal – when one document is revised, those revisions must also be made to corresponding documents.

A. PROPOSAL SUBMISSION (Section L)

The proposal preparation instructions are contained in Section L of the Request for Proposal (RFP) and are herein incorporated by reference.

B. BASIS FOR AWARD (Section M)

The award will be made to the lowest priced technically acceptable proposal. Proposals will be evaluated for technical acceptability (including past performance), but will not be ranked using the non-price Factors (and Subfactors). In order for an Offeror to be considered for award, the proposal must receive an “Acceptable” rating in every non-price Factor. A proposal receiving a rating of “Unacceptable” in any non-price Factor will not be eligible for award. Additionally, any other than small business offeror must have an acceptable Small Business Subcontracting Plan to receive an award in accordance with Federal Acquisition Regulation (FAR) 19.702(a).

The evaluation criteria detailing the Factors and Subfactors are contained in Section M of the RFP and are herein incorporated by reference.

SECTION III

SOURCE SELECTION TEAM

ROLES AND RESPONSIBILITIES

A. EVALUATION ORGANIZATION. The evaluation and selection of the successful Offeror will be performed by the following organizational elements:

1. Source Selection Authority (SSA)

2. Source Selection Evaluation Board

3. Procuring Contracting Officer (PCO)

The composition of the SSEB is shown in Appendix A and their responsibilities are discussed below.

B. RESPONSIBILITIES OF THE ORGANIZATIONAL ELEMENTS.

1. Source Selection Authority. The SSA is the individual designated to make the selection decision.  The SSA shall:

- Be responsible for the proper and efficient conduct of the source selection process in accordance with the Department of Defense (DOD) Source Selection Procedures (31MAR2016), the Army Source Selection Supplement (AS3) (27NOV2017), and all applicable laws and regulations.

- Appoint the chairpersons for the SSEB.

- Ensure that personnel appointed to the Source Selection Team (SST) are knowledgeable of policy and procedures for properly and efficiently conducting the source selection. Ensure the SST members have the requisite acquisition experience, skills, and training necessary to execute the source selection, and ensure the highest level of team membership consistency for the duration of the selection process.

- For major weapon system or major service acquisitions, ensure no senior leader is assigned to or performs multiple leadership roles in the source selection in accordance with Defense FAR Supplement (DFARS) 203.170(a).

- Ensure that realistic source selection schedules are established and source selection events are conducted efficiently and effectively in meeting overall program schedules. The schedules should support proper and full compliance with source selection procedures outlined in the DOD Source Selection Procedures and AS3, and this SSP.

- Ensure all involved in the source selection are briefed and knowledgeable of applicable portions of 41 U.S.C. 2102 – Prohibitions on Disclosing and Obtaining Procurement Information, FAR 3.104 and Army FAR Supplement (AFARS) 5103.104, regarding unauthorized disclosure of contractor bid and proposal information, and source selection information. Ensure that all persons receiving source selection information are instructed to comply with applicable standards of conduct (including procedures to prevent the improper disclosure of information) and sign a Non-Disclosure Agreement and Conflict of Interest Statement. Ensure Conflict of Interest Statements (from both Government members/advisors and non-Government team advisors) are appropriately reviewed, and actual or potential conflict of interest issues are resolved prior to granting access to any source selection information. (See CFR 2635).

- Make a determination to award without discussions or enter into discussions.

- Select the source whose proposal offers the lowest priced technically acceptable approach in accordance with evaluation criteria and basis for award stated in the solicitation.

- Document the rationale in the Source Selection Decision Document (SSDD).

2. Source Selection Evaluation Board. Government personnel assigned to the SSEB shall consider this duty as their primary responsibility. Their source selection assignment shall take priority over other work assignments.

- The SSEB Chairperson shall:

- Be responsible for the overall management of the SSEB and act as the SSEB’s interface to the SSA.

- Relieve and replace members from assignment only in the event of a demonstrated emergency or other appropriate cause.

- Arrange for members to work overtime, when necessary, allowed, and approved.

- Assure the safeguarding of sensitive information used by the board; ensure appropriate security controls are in place at the worksite.

- Arrange for the needed administrative staff at the work site.

- Establish the agenda and the schedule for SSEB meetings.

- Isolate policy issues and major questions requiring decision by the SSA.

- Establish a uniform approach to the evaluation and rating effort; seek to build consensus among the SSEB members.

- Establish functional evaluation teams, as appropriate, to support an efficient source selection evaluation. Subject to the approval of the SSA, appoint chairpersons and members to the functional evaluation teams.

- Ensure the skills of the personnel, the available resources, and time assigned for completing the source selection evaluation are commensurate with the complexity of the acquisition.

- Ensure members of the SSEB are trained and knowledgeable on conduct of the evaluation prior to reviewing any proposals.

- Ensure the evaluation process follows the evaluation criteria and ratings are being consistently applied.

- Provide consolidated evaluation results in an SSEB report to the SSA.

- At the request of the PCO, support any post source selection activities such as debriefings and post-award reviews or meetings

- The SSEB members shall:

- Conduct a comprehensive review and evaluation of proposals based solely on the evaluation criteria outlined in the RFP.

- Assist the SSEB Chairperson in documenting the SSEB evaluation results.

- Prepare the necessary evaluation notices (ENs).

- Support any post source selection activities, such as debriefings and post-award reviews/meetings, as required.

- Brief the SSA (as requested), and respond to comments/instructions from the SSA.

3. Procuring Contracting Officer. The PCO will serve as the primary business advisor and principal guidance source for the entire source selection. The PCO shall:

- Manage all business aspects of the acquisition, and advise and assist the SSA in the execution of responsibilities; work with the SSEB Chair to ensure the evaluation is conducted in accordance with the evaluation criteria specified in the RFP.

- Ensure that required approvals are obtained and the appropriate notification clause is included in the RFP before non-Government personnel are allowed to provide source selection support (FAR 7.503 and 37.205).

- In accordance with FAR 3.104, DFARS 203.104, and AFARS 5103.104, ensure that procedures exist to safeguard source selection information and contractor bid or proposal information. Approve appropriate access to or release of source selection information and contractor bid or proposal information after consulting Legal Counsel before and after contract award.

- Release the final RFP only after obtaining all required approvals, including the SSA approval of the SSP.

- Serve as the single point of contact for all RFP-related inquiries from actual or prospective offerors.

- After receipt of proposals, control exchanges with offerors in accordance with FAR 15.306.

- With the approval of the SSA, establish the competitive range and enter into discussions.

- Brief the SSA (as requested), and respond to special instructions from the SSA.

- Award the contract(s).

- Conduct and documents all required debriefings.

4. Nongovernment Advisors. This source selection (will / will not) utilize nongovernment personnel as advisors.

[USE THIS SECTION TO ADDRESS THE USE OF NONGOVERNMENT ADVISORS AND COMPLIANCE WITH THE REQUIREMENTS OF THE DOD SOURCE SELECTION MANUAL AT PARAGRAPH 1.4.6.2]

C. SSEB Membership. The SST is comprised of the following members and advisors.

| Name | Title | Organization/Company | Functional Area |
| --- | --- | --- | --- |

SECTION IV

EVALUATION PROCESS AND PROCEDURES

A. KEY MILESTONES.  The source selection process will follow the sequence outlined below:

1.	Issue RFP

2. 	Receive Proposals

3.	Conduct Initial Evaluation

4.	Present Findings to SSA

5. 	Establish Competitive Range

6.	Conduct Discussions

7.	Conduct Interim Evaluation

8.	Present Findings to SSA

9.	Revise/Reaffirm Competitive Range

10.	Request and Receive Final Proposal Revisions

11.	Conduct Final Evaluation

12.	Present Findings to SSA

13.      SSA Decision

14.   	Debriefing of Unsuccessful Offerors

B. DEFINITIONS

1. Rating. The adjective/descriptor assigned by the evaluators to the non-cost/price factors and corresponding subfactors (if any). Proposals are evaluated for acceptability, but not ranked using the non-cost/price factors/subfactors.

2. Factor Rating Definitions.

  - Technical Rating.  Assess whether the offeror’s proposal will satisfy the Government’s minimum requirements.  Determine whether the offeror’s proposal is acceptable or unacceptable, using the ratings and descriptions outlined below.

| TECHNICAL ACCEPTABLE/UNACCEPTABLE RATINGS |  |
| --- | --- |
| Rating | Definition |
| Acceptable | Proposal meets the requirements of the solicitation. |
| Unacceptable | Proposal does not meet the requirements of the solicitation. |

b. Past Performance Rating. Assess the offeror’s probability of meeting the minimum past performance solicitation requirements and prior compliance with FAR clauses 52.219-8 Utilization of Small Business Concerns and FAR 52.219-9 Small Business Subcontracting Plan. Use the rating descriptions outlined below.

| Past Performance Evaluation Ratings |  |
| --- | --- |
| Rating | Definition |
| Acceptable | Based on the offeror’s performance record, the Government has a reasonable expectation that the offeror will successfully perform the required effort, or the offeror’s performance record is unknown. |
| Unacceptable | Based on the offeror’s performance record, the Government does not have a reasonable expectation that the offeror will be able to successfully perform the required effort. |

C. PROPOSAL EVALUATION

1. All proposals will be received by the PCO or designee not later than the hour and date given in the RFP. Upon receipt of proposals the PCO or designee should conduct an initial screening to ascertain that each offeror has submitted all of the required information, including electronic media, in the quantities and format specified in the RFP.

2. Upon receipt of proposals, evaluators will read their applicable section to gain an understanding of the level of the information and determine if errors, omissions, or a need for clarification exists. These will be reported to the respective Factor Chairperson and the SSEB Chairperson. The SSEB Chairperson will notify the PCO of such issues.

3. Upon completion of their evaluations, the SSEB teams will determine whether the offeror’s proposal is acceptable or unacceptable, using the ratings and descriptions above. If after discussion of the findings and ratings a consensus cannot be reached, a minority report will be completed for inclusion in the file. Each SSEB Factor Chairperson will prepare an overall narrative summary for his/her respective factor and subfactors along with recommended factor and subfactor ratings and forward them to the SSEB Chairperson.

4. The SSEB Chairperson will review the narrative summary and recommended factor and subfactor ratings and provide an overall summary report (Initial Evaluation Report).  This report will be forwarded to the SSA and shall contain the adjectival assessments for each factor and subfactor as well as a Cost/Price report and the supporting rationale.

5. Any proposal(s) which the PCO determines, with SSA approval, to not be among the most highly rated proposals will be considered outside the competitive range and eliminated from further consideration.  The PCO will promptly inform the offeror(s) in writing.

6. The PCO may conduct discussions with each offeror retained in the competitive range.  After the conclusion of discussions, any new information received from the offerors will be evaluated.  This evaluation will be documented in a supplement to the Initial Evaluation Report (Interim Evaluation Report) and will consist of an update, which addresses each factor and subfactor of the Initial Evaluation Report.

7. Using the Interim Evaluation Report, the PCO will amend the competitive range, with SSA approval.  The PCO will give all offerors within the revised competitive range an opportunity to submit final proposal revisions by a common cutoff date.  Any final proposal revisions will be evaluated and the re-evaluation will be documented in another supplemental report (Final Evaluation Report), which addresses each factor and subfactor of the Initial and Interim Evaluation Reports.  The Final Evaluation Report will not contain a recommendation pertaining to which offeror should be selected for award.

D. COMMUNICATIONS AND SECURING SOURCE SELECTION MATERIALS.    The PCO and SSEB Chair will ensure “information security”, including information integrity, confidentiality and availability is maintained as described in FAR 2.101.  Electronic source selection information shall be housed in an access controlled, password protected site.  All source selection materials will be marked in accordance with FAR 2.101 (see definition of source selection information) and 3.104 and secured as prescribed by the PCO and SSEB Chair.  Communications (internal and external) procedures and limitations (if any) will be provided by the PCO and SSEB Chair.

E. BEST VALUE DECISION.  The SSA will select the source whose proposal offers the lowest evaluated price and for which all non-price factors are rated as ‘acceptable’, in accordance with established criteria in the RFP.  The SSA must document the supporting rationale in the SSDD.

F. ANNOUNCEMENT OF SELECTION. The PCO will make the announcement of the selection of a successful Offeror directly or through his/her designee.

G. DEBRIEFING OF UNSUCCESSFUL OFFERORS.  The PCO will chair and conduct the debriefing.

SECTION V

STANDARDS OF CONDUCT AND EVALUATION PRINCIPLES

A. GENERAL. The impartial, equitable, and comprehensive evaluation of Offerors’ proposals is dependent on the capability of the Government to provide each Offeror the same information and to evaluate each proposal independently.

B. SAFEGUARDING PROCUREMENT INFORMATION. The sensitivity of the proceedings and documentation require stringent and special safeguards throughout the evaluation process.

1. Inadvertent release of information could be a source of considerable misunderstanding and embarrassment to the Government. It is incumbent, therefore, upon all members of the team not to make any unauthorized disclosures of information pertaining to this evaluation. All evaluation participants will observe the following rules:

a. Do not permit members of your organization to divulge your membership to casual callers.

b. Refer all attempted communications by offerors’ representatives to the PCO.

c. Do not accept any invitation from personnel of an offeror for participation in any functions, regardless of how remote they may be from the evaluation process.

d. Do not assume that a nonparticipating contractor can be told anything pertaining to the evaluation and source selection.

e. Do not assume that it is safe to speak about the evaluation because you are among Government employees or in Government buildings.

f. Do not discuss any aspect of the evaluation with other board members outside the area designated for deliberations.

g. Do not discuss the substantive issues of the evaluation with any unauthorized individual even after the announcement of the winning Offeror.

h. Your supervisor does not have a “need-to-know” regarding any aspect of the source selection proceedings if they have not been appointed as a member of the SST.

2. Care must be exercised to ensure that copies of the evaluation records and information relating thereto are adequately marked and safeguarded throughout the entire proceedings.

3. Removal of proposals or evaluation documents from the evaluation work site is not authorized except as specifically approved by the SSEB Chairperson.

4. To the degree feasible, all proposals and working papers will be kept in a locked container or room except when being used in conjunction with evaluation and source selection.

5. All participating personnel will sign the Agreement set forth at Appendix B to the effect that they are familiar with the regulations and other guidance pertaining to security measures.

6.  Proposals may contain information or data, which the offerors do not want disclosed to the public or to other contractors or used by the Government for any purpose other than the evaluation of this proposal.  Data so marked shall not be disclosed outside the Government without the written permission of the offeror except under the conditions provided in the offerors' restrictions.  Since it is anticipated that there will be group discussions concerning aspects of offerors' proposals, conferees shall advise other members when proprietary data is being discussed.  While special emphasis is given here to proprietary data, SST members should NEVER make any assumptions regarding release of any information relative to the source selection.

APPENDIX A

Source Selection Team Structure

Source Selection Authority

Source Selection Authority

Source Selection Evaluation Board (SSEB)

SSEB Chair:

Source Selection Evaluation Board (SSEB)

SSEB Chair:

Legal Advisor

Legal Advisor

Contracting Officer

Contracting Officer

Past Performance

Chair:

Past Performance

Chair:

Cost/Price

Chair:

Cost/Price

Chair:

Technical

Chair:

Technical

Chair:

Subfactor 1

Chair:

Subfactor 1

Chair:

Subfactor 2

Chair:

Subfactor 2

Chair:

Subfactor 3

Chair:

Subfactor 3

Chair:

APPENDIX B

Non-Disclosure Agreement and Conflict of Interest Statement

Important! This Agreement concerns a matter within the jurisdiction of a United States government agency. Individuals who make false, fictitious, or fraudulent statements and/or certifications may be subject to prosecution under 18 U.S.C §1001.

AGREEMENT

1.	This Agreement applies to individuals involved in the (insert name of Program/Acquisition), Solicitation (insert number, if known).

2.	This Agreement contains the rules of conduct relating to this acquisition.  It includes rules of conduct regarding conflicts of interest as well as rules of conduct regarding the safeguarding of confidential information.

3.	Your signature on this Agreement indicates that you:

- Have read this Agreement and agree to be bound by its terms;

- Have been made aware of the following potential offeror(s) or subcontractor(s) that have either shown interest through market research, or responded to the subject solicitation: (insert list of all potential offeror(s) or subcontractor(s) found through sources such as market research, professional knowledge of the industry, Request for Information, Industry Days, and response to subject solicitation, etc.)

____________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________

TERMS

4.	I have read, understand, and will abide by the requirements of the Federal Acquisition Regulation (FAR) 3.104, and Army FAR Supplement (AFARS) 5103.104. I understand that I may request a copy of FAR 3.104 and AFARS 5103.104 from the Contracting Officer for this acquisition.

5.	To the best of my knowledge, neither I, my spouse, my dependent child(ren), nor any members of my household*:

- Have any direct or indirect financial interest in any firm outside your current employer who may be a potential offeror or subcontractor in this acquisition.

- Have any other beneficial interest in a potential offeror or subcontractor in this acquisition, except: ____________________________________________________________________________________________________________________________________________

6.  To the best of my knowledge, no person related to me by blood or marriage, or any business associate, is employed by or has a direct or indirect financial interest or any other beneficial interest in any of the potential offerors or subcontractors in this acquisition except*:  ______________________________________________________________________ ______________________________________________________________________

(*The listing of interests or activities under paragraphs 5 and 6 above does not mean that the employee cannot participate in the acquisition / source selection process. The effect of the interests / activities will be determined by the Contracting Officer after consultation with legal counsel.)

7.  I understand that I may request a statement from the Contracting Officer as to whether a person or company is considered to be a potential offeror or proposed subcontractor.

8.  I will not knowingly disclose any contractor bid or proposal information or source selection information regarding this acquisition directly or indirectly to any person other than a person authorized in accordance with AFARS 5103.104 to receive such information.

9.  I will observe the following rules during the conduct of the acquisition:

a. I will not solicit or accept, directly or indirectly, any promise of future employment or business opportunity from, or engage, directly or indirectly, in any discussion of future employment or business opportunity with, any officer, employee, representative, agent, or consultant of any potential offeror or subcontractor for this acquisition.

b. I will not ask for, demand, exact, solicit, seek, accept, receive, or agree to receive, directly or indirectly, any money, gratuity, item, or service of value from any officer, employee, representative, agent, or consultant of any potential offeror or subcontractor for this acquisition. I will advise my family that the acceptance of a gratuity from those who are engaged in or seek to do business with the Department of Defense may be imputed to me, and must therefore be avoided.

c. I will instruct members of my parent or home organization not to divulge my participation in the evaluation and source selection process or my physical location while participating in the evaluation and source selection process to unauthorized persons.

d. I understand that all communications with offerors or their subcontractors concerning this acquisition must be made by/through the Contracting Officer, or the Contracting Officers’ designee. I will divert all attempted communications by offerors' or subcontractors’ representatives, or any other unauthorized person, to the Contracting Officer.

e. I will not discuss evaluation or source selection matters, including proposal information, with any unauthorized individuals (including Government personnel), even after the announcement of the successful contractor, unless authorized by the Contracting Officer or Source Selection Authority. All discussions of evaluation/source selection matters with other Source Selection Evaluation Board (SSEB) members shall be conducted solely in those areas designated for deliberations.

10. I realize that my actions in connection with my participation in this source selection are subject to intense scrutiny and I will conduct myself in a way that will not adversely affect the confidence of the public in the acquisition process. I will avoid any action, whether or not prohibited, that could result in or create the appearance of my losing independence or impartiality. I will not use my public office for private gain, and I agree not to engage in any personal business or professional activity, or enter into any financial transaction, that involves or appears to involve, the direct or indirect use of "inside information" to further a private gain for myself or others.

11.	I understand that my obligations under this certification are of a continuing nature, and if anything takes place which would cause a change to any statement, or create a violation of any representation or rule of conduct herein, I will immediately bring such matter to the attention of the Chairperson of the SSEB, or the Contracting Officer.

CERTIFICATION

12.  I agree to the Terms of this Agreement and certify that I have read and understand the above Agreement. I further certify that the statements made herein are true and correct.

_____________________________________

Signature

_____________________________________

Name (Printed)

_____________________________________

Organization & Title

_____________________________________

Date

APPENDIX C

Technical Evaluation Forms

Individual Technical Evaluation – Sample

| FACTOR 3: Usability | SUBFACTOR 3.2: Setup and Breakdown | OFFEROR: |  |  |
| --- | --- | --- | --- | --- |
|  |  | RFP No: |  |  |
| Instruction to Offeror |  | Evaluation Criteria |  |  |
| The Offeror shall setup its radar system for test to the point of data recording. After completion of the test, the Offeror shall breakdown its system and return the system to its pre-setup state. |  | The Government will evaluate the Offeror’s radar system setup and breakdown. To receive an acceptable rating, the Offeror must demonstrate all of the below items: a. The system must be transportable by a two person carry. b. The system must be setup, broken down and operated by one person. c. The Offeror must set up its radar system within a time not to exceed one hour using one person, and break down its radar system within a time not to exceed one hour using one person. d. Cable connectors connect and disconnect using no more than one turn, or other quick-disconnect system. e. When the radar system antenna is mounted on the tripod, the range of motion must be +90 degrees to -10 degrees in elevation (horizontal is 0 degrees) and 360 degrees azimuth, without antenna removal. |  |  |
| Acceptable | * The system is transportable by a two person carry; and is setup, broken down and operated by one person. * The Offeror sets up its radar system within a time not to exceed one (1) hour using one person, and breaks down its radar system within a time not to exceed one (1) hour using one person. * Cable connectors are quick to connect and disconnect using no more than one turn, or other quick-disconnect system. * When the radar system antenna is mounted on the tripod, the range of motion is +90 degrees to -10 degrees in elevation (horizontal is 0 degrees) and 360 degrees azimuth, without antenna removal. |  |  |  |
| Unacceptable | Proposal does not meet the requirements of the solicitation. |  |  |  |
|  | Acceptable | Unacceptable |  |  |
| SETUP/ BREAKDOWN |  |  |  |  |
| NARRATIVE (Include EN# if appropriate): |  |  |  |  |
| TEAM MEMBER: |  |  |  | DATE: |

Proposal Evaluation Worksheet

| RFP Number: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Offeror Name |  |
| Overall Rating |  |  |  |  |  |
| Narrative Supporting Overall Rating |  |  |  |  |  |
| L.XXX |  |  |  |  |  |
| M.X.X.X |  |  |  |  |  |
| Number | Requirements |  | Proposed Approach | Acceptable/ Unacceptable | Narrative (include EN # if appropriate) |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |

Technical Evaluation Team Consensus Report

OFFEROR:_________________________	DATE:_________________________

CONSENSUS AGREEMENT

The Technical Evaluation Team has completed their evaluation for the above named Offeror.

A rating of (Acceptable/Unacceptable) has been assigned to the aforementioned Offeror.

The following is a summarization of the team’s evaluation:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________		___________________________
Team Member Signature				Team Member Signature

_____________________________		___________________________
Team Member Signature				Team Member Signature

_____________________________		___________________________
Team Member Signature				Team Member Signature

Minority Opinion Report

Evaluator Name: ________________________________________

Offeror: _______________________________________________

| FACTOR ____________________ To be attached to respective evaluation documentation |  |
| --- | --- |
| FACTOR/SUBFACTOR: | PROPOSAL REFERENCES (Cite Volume/Section/Page(s)/Paragraph(s)) |

Ratings (mark one): Acceptable (A) Unacceptable (U)

Past Performance Ratings (mark one): Acceptable (A) Unacceptable (U)

Evaluation (circle one) Initial Interim Final Revised

Date:

I disagree with the SSEB Consensus on the following issue for the reasons/rationale stated below:

My recommended rating for the Factor or Subfactor in question is indicated above. My assessment produced the following findings and results:

APPENDIX D

Performance Assessment

Performance Assessment Questionnaire – Cover Letter

(Insert Command Letterhead)

(Insert Date)

SUBJECT: Offeror Past Performance Assessment in Support of Request for Proposal (RFP) (Insert Solicitation Number)

Dear Sir/Ma’am,

The US Army (insert command) is currently conducting a competitive source selection to evaluate offerors on the subject RFP.  As part of this evaluation, we have requested that the offerors provide information about their past performance on recent and relevant federal, state, or local government or commercial contracts as compared to the North American Industry Classification System [NAICS] (insert NAICS).  You have been identified as the point of contact cited on the enclosure.

Your assessment of their performance is extremely valuable to our evaluation.  Please complete the enclosure and return to the (insert Contracting Office and address), no later than 15 days after receipt of request or (insert date), whichever occurs first.  Submit your completed questionnaire to (insert Contracting Officer/Specialist’s email address).

Your cooperation is greatly appreciated.  Questions may be directed to the undersigned at (insert telephone number and/or email address).

Sincerely,

(Insert name)

Contracting Officer

Performance Assessment Questionnaire

[Questionnaire should include questions to assess compliance with FAR 52.219-8 and FAR 52.219-9.]

Please provide your candid responses.  The information that you provide will be used in the awarding of federal contracts.  Therefore, it is important that your information be as factual, accurate and complete as possible to preclude the need for follow-up by the evaluators.  If you do not have knowledge of or experience with the company in question, please forward this Questionnaire to the person who does [and/or notify the Contracting Officer].  Please return the completed Questionnaire to the Contracting Officer identified in the cover letter within the stated timeframe.

Rating Definitions:

Substantial Confidence:  Performance meets contractual requirements and exceeds many requirements that benefit the end user.  Work was accomplished with few, if any, minor problems for which corrective actions taken by the contractor were highly effective. The offeror has been highly successfully in performing the required effort.

Satisfactory Confidence:  Performance meets contractual requirements and exceeds some requirements that benefit the end user.  Work was accomplished with some minor problems for which corrective actions taken by the contractor were effective. The offeror has successfully performed the required effort.

Limited Confidence:  Performance does not meet some contractual requirements.  Serious problems with contractor performance were experienced for which the contractor has either not yet identified corrective actions or the corrective actions taken appear only marginally effective. The offeror has had little success performing the required effort.

No Confidence:  Performance does not meet most contractual requirements.  Serious problems with contractor performance were experienced for which the corrective actions were ineffective.  The offeror has not successfully performed the required effort.

PART I.  (To be completed by the Offeror)

A. CONTRACT IDENTIFICATION

Contractor/Company Name/Division:

Address:

Program Identification/Title:

Contract Number:

Contract Type:

Prime Contractor Name (if different from the contractor name cited above):

Contract Award Date:

Forecasted or Actual Contract Completion Date:

Nature of the Contractual Effort or Items Purchased:

Total Contract Value:

B. IDENTIFICATION OF OFFEROR’S REPRESENTATIVE

Name:

Title:

Date:

Telephone Number:

Address:

E-mail Address:

PART II.   EVALUATION (To be completed by Point of Contact – Respondent)

*Note: rationale is required for each response.

A. Compliance of Products, Services, Documents, and Related Deliverables to Specification Requirements and Standards of Good Workmanship

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale:  __________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

B. Effectiveness of Project Management (to include use and control of subcontractors).

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale: __________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

C. Timeliness of Performance for Services and Product Deliverables.

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale: __________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

D. Effectiveness in Forecasting and Controlling Estimated Costs (Use this Question on Cost Reimbursement Type Contracts Only).

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale: __________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

E. Commitment to Customer Satisfaction and Business-like Concern for its Customers’ Interest

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale: __________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

F. General Comments. Provide any other relevant performance information.

Comments: _________________________________________________________

___________________________________________________________________

___________________________________________________________________

G. Other Information Sources. Please provide the following information:

Are you aware of other relevant past efforts by this company?

If yes, please provide the name and telephone number of a point of contact:

Point of Contact (Name): __________________________________________

Telephone Number: ______________________________________________

H. Respondent Identification. Please provide the following information:

Organization:

Name:

Title:

Date:

Telephone Number

Address:

E-mail Address:

PART III.    RETURN INFORMATION

Please return this completed Questionnaire to the Contracting Officer identified in the cover letter.

Thank you for your assistance.

Performance Assessment Questionnaire – Telephone Interview

Contractor: ____________________   Contract No.:____________________________

Subcontract No. (if applicable):_____________________________________________

POC: ________________________    Title: ________________________
(Name)				        (E.G. PCO/ACO/TM)

______________________________________________________________________

(Agency, Telephone No., E-mail & Facsimile No.)

If conducting a telephone interview:

“Hello, I am ______________________. I am calling in reference to Contract ____________________ with a company called ________________________. My questions will pertain to the contractor’s record of past, which is defined as within the past three years, and current performance. The information that you provide will be used in the awarding of a federal contract. Therefore, it is important that our information be as factual and accurate as possible. A summary of this discussion may be sent to you for your records.

Please provide examples and/or explanations, and utilize the following ratings:

Rating Definitions:

Substantial Confidence:  Performance meets contractual requirements and exceeds many requirements that benefit the end user.  Work was accomplished with few, if any, minor problems for which corrective actions taken by the contractor were highly effective. The offeror has been highly successfully in performing the required effort.

Satisfactory Confidence:  Performance meets contractual requirements and exceeds some requirements that benefit the end user.  Work was accomplished with some minor problems for which corrective actions taken by the contractor were effective. The offeror has successfully performed the required effort.

Limited Confidence:  Performance does not meet some contractual requirements.  Serious problems with contractor performance were experienced for which the contractor has either not yet identified corrective actions or the corrective actions taken appear only marginally effective. The offeror has had little success performing the required effort.

No Confidence:  Performance does not meet most contractual requirements.  Serious problems with contractor performance were experienced for which the corrective actions were ineffective.  The offeror has not successfully performed the required effort.

PART I.  EVALUATION (To be completed by Point of Contact – Respondent)

*Note: rationale is required for each response.

A. Compliance of Products, Services, Documents, and Related Deliverables to Specification Requirements and Standards of Good Workmanship

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale:  __________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

B. Effectiveness of Project Management (to include use and control of subcontractors).

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale: __________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

C. Timeliness of Performance for Services and Product Deliverables.

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale: _________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

D. Effectiveness in Forecasting and Controlling Estimated Costs (Use this Question on Cost Reimbursement Type Contracts Only).

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale: __________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

E. Commitment to Customer Satisfaction and Business-like Concern for its Customers’ Interest

- Substantial Confidence

- Satisfactory Confidence

- Limited Confidence

- No Confidence

Rationale: _________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

F. General Comments. Provide any other relevant performance information.

Comments: _________________________________________________________

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

G. Other Information Sources. Please provide the following information:

Are you aware of other relevant past efforts by this company?

If yes, please provide the name and telephone number of a point of contact:

Point of Contact (Name): __________________________________________

Telephone Number: ______________________________________________

H. Respondent Identification. Please provide the following information:

Organization:

Name:

Title:

Date:

Telephone Number

Address:

E-mail Address:

PART II.  RECORD OF INTERVIEW (To be completed by PPT Member)

(   ) Discussed recentness and relevance of information

(   ) Read summary to person contacted	          Date: ____________________

(   ) Sent copy to person contacted	          Date: ____________________

______________________________		________________________________
PPT Member Signature				Typed or Printed Name

______________________________		________________________________
Telephone						Fax

Performance Assessment Questionnaire – Telephone Interview

Summary Memorandum

(Insert Contracting Office)

MEMORANDUM FOR (insert Contractor name)

SUBJECT: Performance Assessment Telephone Interview Report

1. Enclosed is a summary of your telephone conversation, (insert date), with a member of a Past Performance Team at this Command.

2.  Please review and verify the accuracy of this report and e-mail or fax it to my point of contact listed below by (insert date). If we do not receive your response by the date indicated above, we will consider the summary of the discussion official.

3. We would like to thank you in advance for your time and assistance regarding this acquisition. If you have any questions or comments, please contact: (Insert name, title, phone number, email address, fax number).

(Insert name)

CONTRACTING OFFICER

Encl

Performance Confidence Assessment – Individual Report

| INDIVIDUAL EVALUATOR REPORT PERFORMANCE CONFIDENCE ASSESSMENT RFP No.: EVALUATOR’S NAME: OFFEROR: |  |
| --- | --- |
| RFP REFERENCES: FACTOR: | PROPOSAL/PROJECT DESCRIPTION: |
| SUBFACTOR: | PAGE NUMBER: |
| Evaluation Rating: (Insert appropriate rating e.g., Acceptable, Unacceptable. Consider relevancy assessment/quality of performance as it relates to the reference/project. |  |
| Evaluator’s Rating: Initial Rating:__________ Evaluator Initials/Date: _____ Factor Chairperson Initials/Date: _____ Interim:________________ Evaluator Initials/Date: _____ Factor Chairperson Initials/Date: _____ Final Rating:____________ Evaluator Initials/Date: _____ Factor Chairperson Initials/Date: _____ |  |
| - RATIONALE: Include supporting rationale when applying the evaluation rating definitions. The Rating results from the merging of assessment information on (a) the extent of relevance/recency of current/prior contracts and (b) the quality of current/prior performance). - Support the rating of acceptable/unacceptable with your evaluation results in terms of overall findings. Identify (e.g. Initial Rating (IR), Interim Evaluation Report (IER)), or Final Rating (FR). Use continuation sheets as needed |  |
| EVALUATION NOTICES (ENs) required for each deficiency/uncertainty |  |

Performance Confidence Assessment – Team Evaluation Consensus

OFFEROR: __________________________	DATE: _________________________

CONSENSUS AGREEMENT

The Past Performance Evaluation Team has completed the interview and assessment process for the above named Offeror. This assessment takes into consideration the quality/ relevance of the Offeror’s performance for projects/references provided as well as information as documented from any other sources considered.

A rating of (Acceptable/Unacceptable) has been assigned to the aforementioned Offeror.

The following is a summarization of the team’s assessment:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________		___________________________
Team Member Signature				Team Member Signature

_____________________________		___________________________
Team Member Signature				Team Member Signature

_____________________________		___________________________
Team Member Signature				Team Member Signature

APPENDIX E

Guidelines for Writing Evaluation Notices (ENs)

1. Always reference the RFP, offeror’s proposal, and prior related ENs when writing a notice.  This provides an excellent method of tracking the finding.

2. Remember to write the ENs so that, to the extent possible, contracting and legal can understand them, as well as the offeror.

3. If you believe the Government’s PWS/requirement is in error or deficient, do not attempt to get the offerors to cure it in their proposal by an EN.  Instead, bring it to the attention of the SSEB Chairperson or PCO immediately.

4. For ENs, do not discuss the impact to the Government should the proposal be accepted.  Such qualifications are for internal Government evaluations.  The purpose of the EN is to call the offeror’s attention to the finding.  The degree of impact should only be identified in your evaluation report.

5. Whenever possible, write the EN in an unclassified form.  Instead, include the classified information location in the RFP or proposal.

APPENDIX F

Evaluation Notice (EN) Forms

EN Form – Clarification or Communications

OFFEROR: _____________________________________________

EN NUMBER: _________________       DATE: _________________________

1.  RFP AND PROPOSAL REFERENCES (Cite page and paragraph numbers)

a. RFP:

b. PROPOSAL:

2. REASON FOR SUBMISSION:

3.  STATEMENT FOR CLARIFICATION:

EN Form – Discussions

OFFEROR: _____________________________________________

EN NUMBER: _________________       DATE: _________________________

1. RFP AND PROPOSAL REFERENCES (Cite page and paragraph numbers)

a. RFP:

b. PROPOSAL:

2. REASON FOR SUBMISSION:

3.  STATEMENT OF PROBLEM:

Evaluation of EN Response

1. OFFEROR:

2. EN NUMBER:

3. PROPOSAL REFERENCE:

4. EVALUATION OF RESPONSE: